Specific targeted research project

IST call 4

FP6-2004-IST-4

Semantic Infrastructure for Premium Aggregated Content

SIPACO

Date of preparation: 22.03.2005

| Participant no. | Participant name | Participant org. short name |
| --- | --- | --- |
| 1 (coordinator) | University St. Gallen, =mcminstitute | MCM |
| 2 | Salzburg Research Forschungsgesellschaft m.b.H. | SRFG |
| 3 | University of Paderborn | UPB |
| 4 | Istituto di Scienze e Tecnologie della Cognizione, Consiglio Nazionale delle Ricerche | ISTC-CNR |
| 5 | Telefonica Investigación y Desarrollo S.A.U | Telefonica I+D |
| 6 | SAP AG | SAP |
| 7 | Fratelli Alinari Istituto di Edizioni Artistiche SpA | ALI |

Name of the coordinating person: Dr. Wolfgang Maass

e-mail: wolfgang.maass@unisg.ch

fax: +41 71 224 27 71

Table of contents

Strategic objectives addressed	4

Proposal abstract	4

B.1	Scientific and Technological Objectives of the Project and State of the Art	5

B.1.1	PROBLEM ANALYSIS	5

B.1.2	SIPACO OBJECTIVES	5

B.1.3	EMBEDDING SIPACO INTO STATE OF THE ART	6

B.1.4	SUMMARY	8

B.1.5	REFERENCES	9

B.2	Relevance to the objectives of the IST Priority	11

B.2.1	Relevance to the IST Priority "KNOWLEDGE AND CONTENT SYSTEMS"	11

B.2.2	Relevance to the specific focus of "intelligent content"	11

B.2.3	The relevance and position of SIPACO w.r.t. related work	12

B.2.4	SIPACOs Potential Contribution to IST Grand Challenges	14

B.2.5	Contribution to a competitive European knowledge economy	15

B.2.6	Contribution to eEurope	15

B.3	Potential impact	16

B.3.1	Contributions to standards	16

B.3.2	Societal and Economic Impact	17

B.3.3	Commercial exploitation	18

B.3.4	Exploitation plan for the Creative Commons - U. St. Gallen, Salzburg Research	20

B.3.5	Added-value in carrying out the research at the European level	21

B.4	The consortium and project resources	22

B.4.1	The Members of the project consortium and their role	22

B.4.2	Resources in the project (Personnel Plan and Budget)	29

B.5	Project management	32

B.5.1	Management Organisation	32

B.5.2	Decision-Making and information-flows	33

B.6	Detailed implementation plan	36

B.6.1	WP 1 Project Management	36

B.6.2	WP 2 Economic, Societal and Technical Requirements	36

B.6.3	WP3 Contract Modelling and Reasoning	38

B.6.4	WP 4 Design and Implementation of SIPACO Infrastructure	41

B.6.5	WP 5 Application development and Integration	43

B.6.6	WP 6 User Validation and Feedback	45

B.6.7	WP 7 Revision Cycle	47

B.6.8	WP 8 Dissemination and Exploitation	48

B.6.9	SIPACO  Workplan: timing, workpackages, tasks (GANTT)	49

B.6.10	PERT Chart	50

B.7	Other issues	75

B.7.1	Ethical and gender issues	75

B.8	Other EC-policy related issues	77

ANNEX 1- Curricula Vitae of the Researchers	78

=mcminstitute, University St. Gallen, CH	78

Salzburg Research Forschungsgesellschaft mbH	79

University of Paderborn, DE	81

Istituto di Scienze e Tecnologie della Cognizione, Consiglio Nazionale delle Ricerche, I	82

Telefónica I+D, E	84

SAP AG, DE	84

Fratelli Alinari Istituto di Edizioni Artistiche SpA, I	85

Proposal summary page

Semantic Infrastructure for Premium Aggregated Content

SIPACO

# Strategic objectives addressed

Strategic Objective 2.4.7 - Semantic-based Knowledge and Content Systems

# Proposal abstract

SIPACO addresses the problem of legal use and re-use of digital content for value adding aggregation. Today, it is often too expensive to evaluate whether existing content can be reused or not. This lack of certainty hampers commercial and non-commercial use of the digital content.

The objective of SIPACO is therefore, to develop components for the processing of semantically annotated contracts including contract reasoning, monitoring and propagation mechanisms and to embed these components in an open service oriented architecture. The business aim for the user partners is to efficiently compose digital content over heterogeneous content sources. SIPACO will complement current Digital Rights and Access Control Management Systems.

SIPACO's semantically annotated contracts and reasoning services will enable knowledge workers to:

- aggregate new digital content from existing content while automatically verifying the validity and compatibility of associated electronic contracts

- visually describe contractual commitments for automatic encoding in underlying Semantic Web descriptions of electronic contracts.

- use electronic contracts as a specification for prospective digital contents that shall be delivered by dedicated contractors.

- settle changes of state in electronic contracts to all affected content objects via underlying contract networks by propagation and reasoning cycles.

With a SIPACO system, knowledge workers will gain flexibility and productivity for their content provision in commercial and non-commercial settings. One of the test cases will be provided for the Creative Commons community.

The consortium offers substantial expertise on Semantic Web technologies, middleware architectures, formal ontology and reasoning, visual languages and business modelling, and matches this with implementation strengths of participating technology providers. In four application cases we will validate the use of semantically annotated electronic contracts and contract services in real-world test cases for B2B, B2C and C2C settings.

SIPACO addresses a major stumbling bock for advanced content processing and will provide a milestone for the intelligent content vision, by enabling innovative business and community models for firms, organisations and individuals.

# Scientific and Technological Objectives of the Project and State of the Art

## PROBLEM ANALYSIS

The potential of aggregation and rearrangement of digital premium contents is hampered by missing electronic contractual information. Creators of new content products which are based on other content cannot directly identify whether premium content is owned by commercial organisations, private individuals or the general public. Hence, content producers in B2B and B2C, but also C2C scenarios run the risk to use and process content in inappropriate ways. For instance, the US supreme court decision NEW YORK TIMES (NYT), et al. v. TASINI et al. forced NYT to delete all content provided by freelancers for which contractual validity cannot be guaranteed in underlying systems. Emerging descriptions for digital rights management (DRM) on digital contents started out to solve this problem for paid content as a subclass of premium content, but mainly focussed on sequential B2C scenarios and missed out multi-stage content processing situations across heterogeneous systems. Current DRM models and solutions are proprietary and incompatible, caused by missing semantic self-descriptions. This impedes exchange of premium content across applications and thus hampers the creation of added value based on the premium content by content composition, sampling and rearrangements. The value of premium content would be increased if it could be easily found, retrieved and syndicated, if it could be adapted to the needs of specific user groups, if it was possible to guarantee certain contractual commitments, if it was possible for systems to semi-automatically negotiate certain rights and obligations and if premium content could be designed according to contracts.

In summary, restrictions and missing expressiveness of premium content representations do not support requirements that characterise existing and innovative business models of media industries, consulting, and other knowledge intensive areas.

## SIPACO OBJECTIVES

The primary scientific objective in SIPACO is to enable the aggregation and processing of premium content by the composition of semantically annotated electronic contracts that support the exchange and trade of premium content by interoperable web-based services across underlying proprietary Digital Rights Management environments.

The determination of integrated contracts over composed premium contents affords contract reasoning on the basis of web-based semantic representations and subsequently generates contract networks that must be maintained and monitored during contract execution. Resulting contracts can be either commercial or non-commercial (e.g., Creative Commons) and will be monitored by web-based services in an unobtrusive and transparent manner, supporting an equilibrium of provider and consumer contractual commitments throughout the whole life cycle of a content object. The focus of SIPACO will be on the investigation of application domains that encompass B2B (domain of "product embedded publishing"), B2C (domain of "multimedia content"), and C2C (domain of "Open Access/Creative Commons") situations.

By a two-level approach, SIPACO will align knowledge based media content and semantically annotated electronic contracts which will allow (1) to maintain innovative and web-based business models across multi-stage process and trading stages and (2) to implement this interoperable content and contract abstraction layer by different Digital Rights Management Systems (DRMS) and Access Control Management Systems (ACMS). Interoperability in heterogeneous infrastructures is achieved by careful design of semantic annotation formalisms on the basis of existing standards. In short, SIPACO will help to unleash the potential of Semantic Web technologies for innovative business models of premium content media industries, communities and also individuals.

From here we can derive the main objectives of SIPACO: - Development of electronic contract descriptions on premium contents by Semantic Web formalisms by leveraging a foundational ontology library, which yields a core meta-model for both existing and new applications, with the purpose of supporting reasoning and visualization. - Development of visual languages for end-user access to semantically annotated contracts - Development of contract reasoning mechanisms on semantically annotated contractual descriptions for the aggregation of content and thus the generation of contract networks. - Maintenance of contractual commitments of contracts at run-time and of dynamic changes that affect relationships between contracts by monitoring and propagation mechanisms within contract networks. - Development of a middleware component that allows heterogeneous information systems to exchange information and agree on contracts related to content that negotiating parties want to trade or exchange.

## EMBEDDING SIPACO INTO STATE OF THE ART

Content Business

With the commercial rise of the Internet, research in Economics on value chains has transmuted in research on value networks [Tapscott+00, Porter85]. Nonetheless, research in media industries is still dominated by industrial production patterns [Wirtz01] that assume a stable input-process-output value chain and perceive the Internet as yet another distribution channel [Doyle02, Eierhoff02, Schulze+04]. But nurtured by technologies such as Web logs and Wikis, innovative content communities show that processing of content can be done even on a micro-level, i.e., by an individual. Based on results from task 2.1., we will describe a generic business model for premium content that encompasses value streams, revenue streams, and logistical streams [Mahadevan00, Afuah+01, Amit+01, Fetscherin+04], but also their relationships with underlying contractual streams.

Digital Rights Management

Traditionally, research on electronic contracts [Lee88] investigated uncertainties and risks during contract formation and actor legitimacy [Berenstein+02, Davdison+01, Pacini+02]. Within the media industries, electronic contracts are increasingly implemented by digital rights management systems (DRMS) that support the protection, distribution and control of copyrighted digital content. DRMS and rights inventories are already used in entertainment domains (films, music, games). Dominant are ODRL [ODRL] and XrML. XrML [XrML] provides a universal method for securely specifying and managing rights (and associated conditions) for all kinds of resources including digital content and services. XrML is considered as the Rights Expression Language in MPEG-21 [Wang04]. On research side, IPROnto [Delgado+03] is an ontology formalism which aims at managing intellectual property rights in an open, global and adaptable form. IPROnto is unique in the sense that it is embedded into an upper-level ontology.

Compared to the requirements of the SIPACO project, all currently available approaches have strong shortcomings on the conceptual level. First, ODRL, XrML, and others provide no means for semantic description of contracts. Second, neither these approaches nor the semantics-capable approach IPROnto include mechanisms for contract integration and contract propagation.

Visual Languages

Semantic Web languages (e.g., OWL)  and DRM rights expression languages (e.g., XrML, ODRL or IPROnto) are intended for machine processing and interchange and not for direct use by humans. Therefore we accompany semantically annotated electronic contracts for premium content by human-usable representations for specifying and observing the regulations of the contracts to effectively support end-users in contract management. Techniques of visual language design (see e.g. [Gurr+00, Pane+02]) and end-user development [Sutcliffe+04, Paterno+03] build the grounding for defining a family of end-user languages for contract specification and presentation. Language design in SIPACO will be based on detailed analysis of both potential user groups and their roles, and the contract domain for different application cases and business models. A visual language for representing the protocol of contract negotiation will also be developed. The visual languages will be formally defined using a meta-modelling approach according to the Meta Object Facility (MOF) [OMG04]. The visual contract languages and supporting tools will be evaluated through user studies with respect to usability for different user groups and levels of expertise, intuitiveness and correctness of representations, effectiveness and efficiency of work support.

Semantic Contract Models

The core element of electronic contracts are semantic descriptions which are cast in Semantic Web technologies. We will build upon previous methods, best practices, and patterns developed or under development in other EU and international Semantic Web-like projects. Relevant projects are: WonderWeb [Masolo+03], METOKIS [Gangemi+04], SEKT, W3C Semantic Web Best Practices and Deployment WG and the Eureka project IKF. Relevant ontological resources are DOLCE [Gangemi+03], Foundations for service ontologies [Oberle+04], and JurWordNet. We will adapt results of these projects to the needs of IPR and contract management. The central idea is that information sources (content) will be made more readily accessible to automated processes by means of knowledge (meta-information). Such knowledge will be made available for automated processing and reasoning by using ontological representation formalisms, such as OWL [Dean+02].

Validation of contract models will be performed by means of dedicated experiments defined around the following dimensions: integration of components, applicability of components to the case studies and their possible benefits, precision in coping with requirements coming from case studies and fitness of the ontology in supporting reasoning tasks.

Contract Reasoning, Monitoring and Propagation

Contract reasoning problems range from testing the consistency of a set of options in a contract, to the composition of contracts to contract networks, till the problem of contract negotiation. Only recently reasoning (as a set of suitable problem solving methods) and ontologies have been associated as two different aspects of the same problem [Gil+00, Blythe+99]. One of the objectives of this project is to promote a deep understanding of how ontologies and reasoning may be used in a real application environment in order to enhance representation formalisms for improving performance of automatic reasoning methods on contracts. Contract negotiation can be seen as a decision process in which two or more parties make individual decisions and interact with each other for mutual gain [Thompson98]. Our main contribution will be the definition of a constraint-based approach [Tsang93], in combination with a number of specifically defined reasoning patterns, for supporting the process of contract negotiation, monitoring and contract propagation. Many real life problems, such as contract negotiation, which cannot be easily modelled in specific mathematical forms, may be expressed as a Constraint Satisfaction Problem (CSP) [Faratin+01, Wang+02].

Service-oriented Architecture

SIPACO aims at achieving semantic interoperability between rights and content management systems and at the ability of end users (vendors and consumers) to scale their protection and licensing schemes in a flexible manner, at a high conceptual level (i.e. the level at which humans reason about contractual rights and obligations). Figure 1 provides an initial description of the intended middleware approach.

Figure 1. SIPACO middleware for aggregated content and contract management

As an important result of the SIPACO project, we will specify and implement services for contract negotiation, contract reasoning, contract monitoring and propagation. A Visual Contract Modelling Environment (VCME) consisting of an editor and a viewer for contracts, and a viewer for the contract negotiation protocol will support user interaction with the SIPACO services. Transformers will map the visual representations to the underlying representations of the contract services.

One of the specific research and technology risks of SIPACO is the current shift of major software vendors towards (sometimes radically) new forms of Web Service architectures [TECH] (e.g. Microsoft's Longhorn Operating System [MS-LH] will be based on a new generation of Web Service Infrastructure [INDIGO]). SIPACO will have to keep track of the market trends (e.g. Microsoft/Longhorn and relevance of .NET) as well as trends set by strong RTD players (e.g. WSMO [WSMO]). To achieve this, the SIPACO software architecture will follow the Web Service (WS) paradigm, extending its basic operation by the use of SWS (Semantic Web Services) technologies. Actual WS technology relies on its main protocols (SOAP, WSDL, UDDI), which have revealed some lack of flexibility and limitations in describing operations, so real automation and dynamic behaviour still remains on a far horizon. This is the reason why novel initiatives try to merge WS and semantic technologies towards SWS (OWL-S [OWL-S] or the aforementioned WSMO).

SIPACO will not re-invent any such architecture, but will instead focus on its domain-specific semantics (i.e., that of trading and negotiating content and rights). This should remain open to be implemented on any of the emerging platforms and Web Services Standards. The technology watch and risk assessment task within the project will be given a higher-than-usual priority in order to make the best platform choices with respect to sustainable project results.

The SIPACO infrastructure will also make use of results obtained in the METOKIS project which is currently developing a semantic systems-based infrastructure for knowledge-based multimedia content. The content objects called KCO (knowledge content object) will serve as the basis for SIPACO.

## SUMMARY

As acknowledged in the work programme for strategic objective 2.4.7, there is an increasing awareness that content needs to be enriched by meta-data and knowledge structures in order to become a value proposition in the emerging knowledge economy. The system environment will take into consideration the main European legislations and ecommerce law as they are brought in by application partners. It will apply the external services, such as payment services, through a simple, easy to use and harmonized European “standard” and “universal” multilingual system by paying specific attention to the usability aspect of the proposed technology.

With these elements we intend to design and implement an open and modular Semantic Web service architecture that facilitates exchange, trading, monitoring and propagation of premium content by electronic contracts which interface with different Digital Rights Management Systems and Access Control Systems that control local access to content and service repositories.

In summary the following scientific and technological challenges will be addressed:

- Move from shrink-wrapped "canned" solutions (in which contract, content, and business model are inseparable) to flexible and interoperable solutions for premium content with particular focus on content and contract composition over contract networks.

- Develop a semantically annotated electronic contract model for premium content that supports content aggregation and contract reasoning over the Web.

- Develop generic reasoning strategies for negotiation, monitoring and propagation over contract networks in typical scenarios.

- Develop a semantically rich web service infrastructure in which contract specifications can be enacted

- Develop a visual end-user language for semantically annotated contracts to achieve easier usability of premium content supported by Semantic Web technologies.

## REFERENCES

[Afuah+01] A. Afuah, C. Tucci: Internet business models and strategies: Text and cases, McGraw-Hill/Irwin, New York 2001.

[Amit+01] R. Amit, R. Zot: Value creation in e-buinsess. Strategic Management Journal 22:493-520, 2001.

[Berenstein+02] G.L. Berenstein,C.E. Campbel: Electronic Contracting: The Current State of the Law and Best Practices. Intellectual Property & Technology Law Journal 14(9):1-11.

[Blythe+99] J. Blythe, Y. Gil: A Problem-Solving Method for Plan Evaluation and Critiquing. In Proc.12th Banff Knowledge Acquisition for Knowledge-Based Systems Workshop (KAW-99).

[Davdison+01] S.J. Davidson, S.J. Bergs, M. Kapsner: Open, Click, Download, Send - To What Have You Agreed? Journal of Internet Law 4(10):1-14.

[Dean+02] M. Dean, D. Connolly, F. van Harmelen, J. Hendler, I. Horrocks, D.L. McGuinness, P.F. Patel-Schneider, L.A. Stein: OWL web ontology language 1.0 reference, 2002.

[Delgado+03] J. Delgado, I. Gallego, S. Llorente, R. García: Regulatory Ontologies: An Intellectual Property Rights Approach. In Proc. OTM Workshops 2003, vol. 2889 of LNCS, pp. 621-634. Springer, 2003.

[Doyle02] G. Doyle: Understanding Media Economics, Sage, London 2002.

[Eierhoff02] K. Eierhoff: Medienprodukte über alle Kanäle für mehr Kunden – die Click-and-Mortar-Strategie der Bertelsmann AG, pp. 344-360, Thexis, 2002.

[Faratin+01] P. Faratin, M. Klein: Automated Contract Negotiation and Execution as a System of Constraints. In Proc. International Joint Conference on Artificial Intelligence IJCAI-01.

[Fetscherin+04] M. Fetscherin, G. Knolmayer: Business Models for Content Delivery: An Empirical Analysis of the Newspaper and Magazine Industry. Journal on Media Management 6(1&2):4-11, 2004.

[Freuder+92] E.C. Freuder, R.J.Wallace: Partial constraint satisfaction. Artificial Intelligence 58(1-3):21-70, Dec. 1992.

[Gangemi+03] A. Gangemi, N. Guarino, C. Masolo., A. Oltramari: Sweetening WordNet with DOLCE. AI Magazine 24(3):13-24, Fall 2003.

[Gangemi+04] A. Gangemi, C. Catenacci, J. Lehmann, S. Borgo: Task taxonomies for knowledge content, EU 6FP METOKIS Project Deliverable D07 2004. http://metokis.salzburgresearch.at

[Gil+00] Y. Gil, J. Blythe: PLANET: A Shareable and Reusable Ontology for Representing Plans. In Proc. AAAI 2000 workshop on Representational Issues for Real-world Planning Systems.

[Gurr+00] C. Gurr, K. Tourlas: Towards the Principled Design of Software Engineering Diagrams. In Proc. 22nd International Conference on Software Engineering (ICSE 2000). pp.509-518.. ACM Press.

[INDIGO] Microsoft "Indigo" Frequently Asked Questions, http://msdn.microsoft.com/longhorn/understanding/pillars/indigo/default.aspx?pull=/library/en-us/dnlong/html/indigofaq1.asp, last visit on 17-03-05

[Kiper+97] J.D. Kiper, E. Howard, C. Ames: Criteria for Evaluation of Visual Programming Languages. Journal of Visual Languages and Computing 8(2):175-192, 1997.

[Lee98] R. Lee: Towards Open Electronic Contracting. International Journal of Electronic Markets Special Issue on Electronic Contracting 8(3):3-8, 1998.

[Mahadevan00] B. Mahadevan: Business models for Internet-based e-commerce - An anatomy. California Management Review 42(4):55-69, 2000.

[Masolo+03] C. Masolo, S. Borgo, A. Gangemi, N. Guarino, A. Oltramari: WonderWeb Deliverable D18: Ontology Library (final) (v. 1.0, 31-12-2003). http://wonderweb.semanticweb.org

[MS-LH] Understanding Longhorn, http://msdn.microsoft.com/longhorn/understanding/, last visit on 17-03-05

[Oberle+04] D. Oberle, P. Mika, A. Gangemi, M. Sabou: Foundations for service ontologies: Aligning OWL-S to DOLCE. In S. Staab, P. Patel-Schneider (eds.): Proc. World Wide Web Conference (WWW2004), Semantic Web Track, 2004.

[ODRL] IPR Systems: Open Digital Rights Language (ODRL), v.1.1, August 2002.

[OMG04] Object Management Group: Meta Object Facility (MOF) Specification, version 1.4. OMG document formal/02-04-03, 2004.

[OWL-S] OWL-S 1.1 Release, http://www.daml.org/services/owl-s/1.1/, last visit on 15-03-05.

[Pacini+02] C. Pacini, C. Andrews, W. Hillison: Contracting in Cyberspace. The CPA Journal 65-67, 2002.

[Pane+02] J.F. Pane, B.A. Myers, L.B. Miller: Using HCI Techniques to Design a More Usable Programming System. In Proc. IEEE Symposia on Human Centric Computing Languages and Environments (HCC 2002), pp. 198-206, 2002.

[Paterno+03] F. Paterno, M. Klann, V. Wulf (eds.): End-User Development – Research Agenda and Roadmap for EUD, Deliverable D1.1 & D1.2 of Network of Excellence on End-User Development (IST-2001-37470), 2003.

[Porter85] M.E. Porter: Competitive Advantage - Creating and Sustaining Superior Performance, Free Press, NY 1985.

[Schulze+04] B. Schulze, T. Hess, B. Eggers: The Internet's Impact on Content Utilization Chains: An Exploratory Study on Leading Publishers in Germany. Journal on Median Management 6(1&2), 2004.

[Sutcliffe+04] A. Sutcliffe, N. Mehandjiev (guest eds.): End-User Development. Special Issue of the Communications of the ACM 47(9):31-94, 2004.

[Tapscott+00] D. Tapscott, D. Ticoll, A. Lowy: Digital Capital: Harnessing the Power of Business Webs, Harvard Business School Press, 2000.

[TECH] Longhorn will kill middleware - Linking Web services a cinch in upcoming Microsoft OS.

[Thompson98] L. Thompson: The Mind and Heart of the Negotiator, Prentice-Hall, 1998.

[Tsang93] E. Tsang: Foundations of Constraint Satisfaction, Academic Press, 1993.

[Wang+02] H. Wang, S. Liao, L. Liao: Modeling constraint-based negotiating agents, Decision Support Systems 33:201–217, 2002.

[Wang04] X. Wang: MPEG-21 Rights Expression Language: Enabling Interoperable Digital Rights Management, IEEE Multimedia 11(4):84-87, Oct.-Dec. 2004.

[Wirtz01] B. Wirtz: Medien- und Internetmanagement, 2. Aufl., Wiesbaden 2001.

[WSMO] Web Service Modelling Ontology, http://www.wsmo.org, last visit on 15-03-05.

http://techworld.com/opsys/news/index.cfm?NewsID=995, last visit on 17-03-05.

[XrML] ContentGuard: XrML 2.0 Technical Overview, v. 1.0, March 2002.

# Relevance to the objectives of the IST Priority

## Relevance to the IST Priority "KNOWLEDGE AND CONTENT SYSTEMS"

SIPACO is addressed to Strategic Objective 2.4.7 - "Semantic-based Knowledge and Con-tent Systems" whose aim is:

To develop semantic-based and context-aware systems to acquire, organise, personalise, share and use the knowledge embedded in web and multimedia content. Research will aim to maximise automation of the knowledge lifecycle and to achieve semantic interoperability between heterogeneous information resources and services, across content types and natural languages. To pioneer intelligent content, which will be self-describing, adaptive to context and user information needs, and exhibit a seamless interaction with its surroundings and the user.

SIPACO aims squarely at aggregated content that has not only multimedia aspects, but which also includes "intelligent meta data", i.e. content which contains semantic annotations as researched by the Semantic Web community.

Our research focuses on ways to attach contractual information to content so that context-aware information systems can treat the content and the user of the content, in a legally compliant fashion thus increasing the trust of users in the new internet based work- and lei-sure environments.

It is important to note that we do not see SIPACO as a digital rights management project in the traditional sense of shrink-wrapping content, protection and access rights in a uniform "viewing" package, but in the sense of an open platform that associates content and contracts. This more liberal approach allows for different content usage environments to scale their level of stringency with respect to legal compliance.

We extend research done by others and ourselves in previous projects, by an in-depth analysis of contracts and negotiation procedures in the context of content aggregation and content re-use. The reason for addressing this issue is the feeling of insecurity of many en-trepreneurs when it comes to using, adapting and altering content for new uses on the World Wide Web. This insecurity is hampering the development of new business opportunities. By addressing the question of aggregated premium content, we act as pathfinders for a future knowledge based economy which will require a technologically supported legal infrastructure to cope with the many different ways in which value propositions can be derived from "raw content".

## Relevance to the specific focus of "intelligent content"

The specific focus of SIPACO is "Exploring and bringing to maturity the intelligent content vision" which is described as follows (bold face is used to highlight SIPACO's position).

3. Exploring and bringing to maturity the intelligent content vision, whereby multimedia objects integrate basic content with metadata and knowledge about users and contexts. These objects will learn to react to different stimuli and pro-actively interact with agents, devices and networks, and with each other. They will have the ability to seamlessly aggregate to create new content and services tailored to user needs. Foundational research will focus on how such objects can be: created, including collaborative authoring and extraction of metadata as content is created; managed e.g. combined by means of automated workflows; rendered for different users and platforms; exchanged and traded with adequate efficiency and trust. Due consideration will be given to user control as well as to content protection. Component-level research will provide proof-of-concept methods and tools for creating, aggregating and communicating such objects, within a unifying framework supporting different content types, across heterogeneous platforms and networks, in representative use scenarios. System-level work will focus on metadata based systems and processes aimed at realising content adaptable to different users and formats, with a view to enhancing both effectiveness and flexibility. RTD work should address issues such as modelling of user information behaviours and how to hide complexity from the non-expert user. Projects should maximise cross-fertilisation between approaches and disciplines, promote open architectures and coherent stacks of standards, and help build shared infrastructures for research, training and technology evaluation. Ambitious test-beds will demonstrate the successful integration of component technologies into robust, high performance and scalable systems in representative domains, which are readily transferable to other knowledge-intensive sectors.

SIPACO will create an infrastructure that allows content creators / providers and content consumers to associate contractual meta data with actual, aggregated content, and which enables them to negotiate new contracts for new content which can then be integrated with the existing content to form new, contractually valid content. This infrastructure will foster exchange and trading of re-usable media-and-knowledge objects and will aim at a fair balance between creator's rights and users' rights.

In order to ensure public access to the project results, we propose to build an open-source demonstrator which can be used by the creative commons movement as well as industrial players. The demonstrator will take the form of an integration test bed where content management systems, knowledge management systems and contract management systems can be plugged in for interoperation testing.

The Creative Commons application case will be used as a public example to illustrate how media information systems can be made contract-aware.

## The relevance and position of SIPACO w.r.t. related work

There have been several DRM related projects in the past (e.g. in the 5th framework programme) and most of these looked at solutions for the mass market where one can deploy end-to-end shrink wrapped content delivery solutions.

New projects need to depart from this end-to-end thinking because of an imminent change to the overall environment in which rights management will have to work in the future: this change has three major aspects:

- the semantic web as a suite of technologies

- ambient intelligence as a technology driver (anything, anywhere, anytime)

- a future knowledge based economy as fertile ground for shared knowledge

The semantic web requires open meta data over which agents can reason. The ambient intelligence vision will inevitably require a high degree of interoperability between heterogeneous systems, which makes proprietary end-to-end solutions unacceptable. The knowledge based economy will require sharing, trading and re-using of knowledge but with an incentive for the knowledge provider, otherwise the hoped-for dynamics will not happen. We look at recent and current work to give an overview of the SIPACO contribution to these developments.

| Project | Main theme / result | Input to SIPACO | Added value of SIPACO |
| --- | --- | --- | --- |
| Obelix | Generic, principled semantic framework plus components for the smart networked value constellation | Ontology-based modelling methodologies, e-business ontology and technologies for value networks. | Complementing and integrating value networks with semantically grounded contract networks. |
| Axmedis | framework for cross-media content production and distribution on multiple platforms | Collaborative production and distribution at B2B level with support of DRM technologies. | Contract reasoning on individual electronic contracts for premium contents; Extension to B2C and C2C domains. |
| ACTeN | Change of TIME industry landscape by e-Content | Market data and future prospects for TIME industries | Detailled business models that can be validated and grossly extend ACTeN's models. |
| PENG | Personalised news content programming, combining semantic based approach with contextualisation | Content aggregation in B2C scenarios based on classification schemes. | Contract compliant aggregation of content not only for B2C but also B2B and C2C domains. |
| INSCAPE | interactive story-telling so that ‘ordinary’ people can conceive, author, publish and experience interactive stories | Content acquisition and creation, organising, processing, sharing, using and publishing within the domain of Interactive Storytelling. | INSCAPE would require the SIPACO infrastructure for contract management during all phases of "interactive storytelling". |
| Indecs | High level model (ontology) of rights management. | Indecs model is used as an input framework for the ontological contract model. | The Indecs model is subsumed by the more general DOLCE foundational ontology that is the basis for SIPACO. |
| DIP | Semantic Web Service Infrastructure | WSMO service ontology and web services descriptions | Provide a standard set of contract reasoning services that can be added to semantic web service frameworks like WSMO for trading knowledge and media content |
| METOKIS | Infrastructure for knowledge content objects based on a formal ontology | KCO based distributed deployment architecture; knowledge based content model | deep understanding of contract fusion in aggregated content objects |
| aceMedia | Multimedia content objects with semantic annotations and MPEG compliant meta data | KCO model of METOKIS and ACE model of aceMedia should be harmonised and used as basis for SIPACO | Deep modelling of contractual relationships in aggregated content objects |
| EUDnet | end-user oriented software development methodology beyond programming | methodology for designing languages and developing software tools that adequately support end users | end-user languages for contract management for premium content |
| SeGraVis | meta-level solutions for visual modeling techniques | solutions such as meta-modelling concepts and model transformations for SIPACO's visual modeling techniques | use and evaluatation of visual modelling techniques in contract domain |
| ModelWare | Infrastructure for Model-Driven Development of software | Modelling techniques and methodology developed in the ModelWare project | Methodology for implementing SIPACO modelling techniques by the SIPACO infrastructure |

## SIPACOs Potential Contribution to IST Grand Challenges

After having looked at the very specific contributions that SIPACO intends to make it is also useful to look at the longer term visions to which SIPACO might contribute:

A recent report by an ISTAG Working Group on IST Grand Challenges points out that the challenges of future systems will lie in handling the complexities of interoperating subsystems:

At the outset, it is important to clarify what is meant by a “grand challenge”. In the view of the ISTAG Working Group, a grand challenge in IST should be a visionary project that will demand basic and application-oriented research and engineering in many key areas of computer science, from hardware to software and beyond. Each grand challenge should have a very concrete and specific goal, focusing 10 years in future; it should be centred around “pictures of the future” and lie at the edge of “what might be possible”, so as to challenge researchers to reach well beyond current capabilities. The working group strongly believes that the principle difficulty in building the next generation of ICT will lie not with individual devices, but in learning how to design and manage the coordination of networks of many technologies and many devices. Consequently, a suitable grand challenge must require the seamless integration of many diverse technologies, and strive to create functioning networks that help people to improve their lives. This is a highly interdisciplinary challenge, which cannot be met by computer science alone, but will require the coherent efforts of many scientific areas including biology and the life sciences, social science, materials science, chemistry, physics and mathematics.

Source: Information Society Technologies Advisory Group, Working Group, 
"Grand Challenges in the Evolution of the Information Society" DRAFT Report (06 July 2004).

The report identifies 11 challenges and we believe the one closest to our aims is the "Pervasive communication jacket", provided communication includes content and provided that one can convince the authors of the report that advanced knowledge management will be a pre-requisite for any content to be communicated.

SIPACO will provide valuable input to  the Semantic based knowledge systems call at three levels: foundational research, component level research and system-level integration.

- At the foundational research level, SIPACO will contribute to the semantic modelling of content related contracts

- At the component research level, SIPACO will provide contract reasoning and contract negotiation capacities

- At the system integration level, SIPACO will develop an infrastructure whose usefulness will be put to test not only in the three applications, but also by an external (open source) community.

## Contribution to a competitive European knowledge economy

On the basis of previous research by partners, SIPACO will make three specific strategic contributions towards a competitive European knowledge economy:

- A clearer understanding of the relationship between "content" and "electronic contracts" when used in information systems.

- A profound understanding of the usage of paid and premium content in operational settings. This will lead to a “Paid Content Business Methodology” for the development of paid content businesses.

- A profound understanding of "kinds of premium and paid content" in terms of their level of formality, their representational metaphors, and with respect to its use in new media industry settings.

## Contribution to eEurope

SIPACO will contribute to the eEurope Action plan through clarifying the relationship between content and electronic contracts, and through defining a technology infrastructure, it will help content providers exploit the technologies resulting from Framework 6.

# Potential impact

SIPACO does not want to make exaggerated claims with respect to impact activities, because it is a specific targeted research project whose impact is estimated to have a time horizon of 3 to 8 years. Our dissemination strategy needs to look at the audiences that are relevant over this time frame:

Fig.: Innovation cycle of SIPACO and relevance of dissemination activities over time

In the first six months, the project will make itself known by running a website and by making contact with other players in the field. Towards the end of the first year, potential end users can be involved in scenario reviews to understand their views and attitudes towards different solution strategies. In year two, the first results of the project can be communicated to the science and technology communities. From approximately month 18 onwards, prototypes can be presented to technology providers for early feedback. The later research findings will very likely go beyond the lifetime of the project as will the technology exploitation phase and the phase of maturing the technology. We suggest that this generic cycle of activities should be the basis of our dissemination strategy.

## Contributions to standards

SIPACO is intended to act as a pathfinder for a number of research efforts that will lead to the definition of semantically expressive content standards. At its leading edge, SIPACO will explore themes for which standardisation would be inappropriate, due to the immature status of the research. The research issues related to contract reasoning fall into this first category. When it comes to description languages, we will explore the relationship between semantic web languages (OWL, OWL-S), content description languages (MPEG-21) and contract or rights description languages (XrML, ODRL). Here, we will attend conferences and workshops, and we will promote our findings by directly contacting other RTD groups in this field. At the same time, we need to be aware that SIPACO is one initiative amongst several, and our strategy (derived from practical experience in FP5 and FP6) would be to initiate clustering activities with related projects early on. Our focus will be on strengthening existing communities rather than creating our own, because the latter leads to fragmentation of efforts and hinders the development of consensus on important baseline matters.

### Pathfinder for emerging standards for Semantic Content Models

The novelty of SIPACO is to add contract semantics to the emerging new content models of the semantic web. The research groups originally come from originally, three different strands of content modelling and were able to integrate their approaches through the notion of knowledge content objects (KCOs) in the METOKIS project (FP6 - Call 1, http://metokis.salzburgresearch.at). We have already exchanged deliverables with the aceMedia IP and SEKT IP. SIPACO would not only continue this activity, but would also work towards harmonising the content models developed or used in these other FP6 projects. A particular new target for collaboration will be the Axmedis integrated project. The benefit of joining successful existing initiatives will be that a much more coherent and semantically consistent view on knowledge content models can emerge throughout the European RTD communities. SIPACO's role will be that of a pathfinder with respect to ontological modelling and subsequent reasoning about contracts in an ambient intelligence environment.

### Influencing MPEG-21

MPEG-21 is the result of realising that digital content - like traditional physical content - requires a set of well-understood basic structures (e.g. "book", "magazine", "newspaper") in order for different markets to evolve. The fundamental notion of MPEG-21 is the "digital item" and the standard is about describing the trading of such items. Together with the Axmedis project which has a broader objective of developing tools for aggregating content, SIPACO is likely to add very specific value to MPEG-21 by defining business models and by offering a contract reasoning component for aggregated digital content.

### Influencing Contract Description Languages: XrML, ODRL, IPROnto

There is already a number of contract description languages and rights expression languages. SIPACO's role will be to harmonise and further develop the underlying formal and operational semantics of these languages. For example, IPROnto remains relatively abstract and assumes essentially one digital item whose legal compliance is modelled. With aggregated content, we will face the situation of content being split into components and being re-assembled in different mixes. The challenge will be to develop a contract fusion model that enables fair use and re-use and that hinders large scale infringements or violations of copyrights.

### Influencing the Open Mobile Alliance (OMA)

Open Mobile Alliance (OMA): The mission of the Open Mobile Alliance is to grow the market for the entire mobile industry by removing the barriers to global user adoption and by ensuring seamless application interoperability while allowing businesses to compete through innovation and differentiation. Telefónica I+D usually participates with the Object Management Group by their contributions and through cooperation with Telefónica Móviles (a Full Member of OMA), specially on the standardisation forum. SIPACO project results and research activities will be made available to the consortium presenting a flexible solution for contracting and consumption of premium content in mobile environments.

## Societal and Economic Impact

### Industry and Consumer Benefits

The lack of common standards and infrastructure for handling contracts and rights of content is widely seen as a major inhibitor for producing and selling of premium content. For content embedded into products, we expect that the infrastructure provided by SIPACO and its integration into an enterprise software platform will have a significant impact on the content industry. Today content companies mainly make their business with the production of ordered content or smaller over-the-counter products, which hardly integrate with the products they refer to.

Also the customers or end users benefit from product integrated knowledge content, because it transforms the work environment into a truly context-sensitive system that puts valuable (information that the user is willing to pay for) where it is needed. Whereas the Intellectual Property Rights are preserved, the actual use of the content from various sources, depending on the contextual environment is ensured to be conformant to the owner's and user's contract negotiations.

The solution provider or product manufacturer (such as SAP) will also benefit from the collaborative business, because they get lots of generic as well as specialized and tailored premium content integrated to their product, which they otherwise were not able to achieve on their own.

This triple-win situation will contribute to the development of the European content industry and will strengthen the economic prosperity by allowing access to valuable information and knowledge even for SMEs.

## Commercial exploitation

### Exploitation plan for Aggregated Content in Mobile Applications - Telefónica

The application case to be included in SIPACO deals with one of the most important and promising sectors in Telefónica's large business area: value-added services on mobile environments (anytime, anywhere, device-independent). Those services can be brought to both, enterprises and particular customers and, currently, extend their scope to many areas such as messaging platforms, localization systems, games and entertainment and data services. A mobile application case offers a cooperative platform for personalized news, alerts and value-added contents (tunes, logos, etc.). Telefónica, in cooperation with companies dealing with the contents provision, decides to establish a news and alerts service for its customers (those who have acquired a contract for a mobile line). Users that want to hire this service must subscribe and select their preferred contracts between multiple options that can also be combined:

- Content Distribution channels: including SMS, MMS and e-mail for alerts and value-added contents, and normal access to the news and contents through an Internet connection (via WAP, GPRS or Wireless connections). Combinations of basic channels are also envisaged.

- Scheduling and Contents Nature: some modalities can be chosen at this point, including receiving/accessing information on only some themes or categories, with a specific frequency, including different media (audio, video, text), downloading particular contents (for logos, tunes, etc.).

- Down-stream use of content: the news service also take into account the re-use of the contents: for private or commercial purposes (some digital newspapers use information retrieved from others, by paying license fees for this use).

- Publication of content: also offering an entry for users that want to publish their own content (e.g., casual journalists on the correct scene that take a great photograph). This issue also fits with the idea of dynamic and mobile user communities.

This application case involves several roles that must get in agreement (on contracts): application providers, content owners, network providers and Mobile Telecom Operators. The final price of premium content includes payments to each of these roles appearing in the content value chain.

Targeted Exploitation Channels

As the researcher and developer partner of Telefónica Group (involving fixed, mobile and other business areas, both in Spain and South America), TID envisages its developments and research results on SIPACO as an opportunity for exploitation and dissemination among the Group and Telefónica associated companies.

SIPACO results and, particularly, those obtained in the Telefónica I+D´s application case will be implemented over novel infrastructures and innovative mobile platforms. Since the evolution of mobile devices, due to the market expansion of PDAs and the appearance of UMTS terminals, Telefónica I+D has been developing new applications for those IP-based networks such as: content distribution on-demand, messenger systems, virtual communities, video-call, automatic answering with video capabilities and so on. The envisaged exploitation comprises the introduction of new contracting methods on those and more applications (including both contents and services) over terminals that really support complex processing and are able to run SIPACO infrastructure.

Another business area to be covered in later exploitation phases is the extended digital home, value-added services over ADSL and Internet portals that Telefónica offers to third companies. Also, as software developer, TID is interested in exploiting the SIPACO framework embedded in Telefónica's software solutions.

### Exploitation plan for Content embedded in Products and Services - SAP

In this application case, the premium content is attached to a certain product or service of an original manufacturer. The product itself provides some kind of delivery or access channel to a variety of customer tailored content and services from multiple collaborating content suppliers. The collaborative business scenarios we envision are part of SAP’s overall goal for a commercialisation framework for Intellectual Property (IP), which includes the combination of billable as well as non-billable content in different business models, delivery over different channels (Web portals, hubs, and Solution Manager), as well as a great flexibility according to the legal models. It comprises combining and blending of a variety of content (the content may be even software components) from different suppliers according to a spectrum of specific contractual rights and obligations. There is a whole spectrum of possible business models that combine static and interactive content as well as IP relevant services. A very common case of product-embedded content is that of training content and knowledge content related to complex software products, especially in the area of professional integrated enterprise business solutions. Because of the knowledge intensive nature of these applications, there is a strong need for embedded content. However, exploiting the available content is hindered by unclear contractual situations. Progress in solving contractual problems in the embedded content scenario will have a large impact on the content industry in terms of opening new opportunities. The application case addresses the following challenges:

- Gaining and understanding of the requirements of successful collaborative business processes according to premium content.

- Developing feasible strategies for pricing and licensing.

- Automatic handling or support of processes concerning contracts.

- Analysis of technical requirements for a platform of premium contents.

- Seamless integration into today’s enterprise business solution platforms .

- Implications on practical use in real collaborative business processes.

The application scenario includes active content from different vendors to be integrated and for use within an open web application environment. Besides complex IP and royalty issues, the contracts here also have to take care of certification, warranty and other obligations. Integration scenarios include all kinds of content and also services which are needed to provide a solution for a more general problem spanning related processes of a company.

Within SIPACO, SAP will select one concrete application scenario from the cases described above, depending on the value proposition currently examined at SAP’s Services and Solution Managment Group. This will be used to conduct an in-depth analysis of the collaborative business models, its requirements and development of a prototypical integration with the SIPACO framework.

Targeted Exploitation Channels

The SIPACO research project supplements initiatives and strategies for development of an commercialisation framework of IP relevant content and services connected to future products.

A number of customer pilots for different application scenarios will be started in parallel as soon as the technical infrastructure is at least partially available. The pilot trials will give further advice about the practicability and market potential of potential solutions. Finally the framework (interfaces) or its descendents will eventually be integrated as supplemental components into the SAP NetWeaver open application architecture.

The SIPACO architecture and infrastructure and available components will be advertised in the SAP Developer Network (SDN) and introduced at various SAP partner and customer events such as the SAPphire conference and exhibition. SAP will further help to disseminate the SIPACO results on conferences and workshops in the research arena.

SAP will actively participate in standardization processes in order to support world-wide adoption of the formats and APIs.

Through its participation in other relevant IST projects namely ATHENA, DIP and TRUSTCOM, SAP will leverage dissemination and other synergies like jointly working on standardization. Especially the European Interoperability Center of ATHENA will be used in order to achieve broader dissemination and as a test bed for SIPACO interoperability tests.

### Exploitation plan for Premium Multimedia and Knowledge Content - Alinari

Alinari has been selling online content (images, books and photographic gadgets since 1996). Alinari has developed since then a strong experience on ecommerce, based today on DES 128 encryption technology. The main problem that Alinari is facing today is the lack at the European level of a general consensus and policy about pricing and IP rights. Each country has its own legislation and this causes some slow down in the overall EC-wide commercial workflow and user’s trust. Pricing scenarios are also country-specific and this again creates some confusion and certain unfair pricing models among different countries. Alinari has sold online over 1 million Euro in image rights in the last 4 years but the business is still moving too slow to be considered a success.

It must be easy, simple and cheap enough that also SMEs can participate in content related commercial activities. This requires collaboration across organisational boundaries as well as different IT infrastructures. SIPACO will provide models, services and infrastructures for complete new and innovative usage and business scenarios. For instance, we envision the scenario that private individuals can easily offer their premium contents over the Web in combination with associated contractual descriptions - be it commercial or non-commercial such as Creative Commons licenses. SIPACO services are blueprints for an infrastructure that will support the creation and monitoring of such contracts. In combination with contract control services, SIPACO will provide important and fundamental key stones for fundamentally innovative usage patterns of New Media and Web infrastructures.

## Exploitation plan for the Creative Commons - U. St. Gallen, Salzburg Research

Creative Commons is a non-profit corporation and was started as a project at the Berkman Center for Internet & Society at Harvard Law School. Its aim is to build a legally reasonable copyright that makes it simple for creators to express the freedom and restrictions for others to take and build upon their work. Creative Commons already provides computer-processable contract representations that hold under US law. Under the assumption that these copyright schemes can be translated with manageable efforts into European law, it will be investigated how contents with different Creative Commons licenses can be composed into new contents with appropriate contractual descriptions. With this approach we start where Lawrence Lessig ends: "The next step is to watch and celebrate creators who build content based upon content set free".

Creative Commons licensed content is one of the fastest growing premium content classes on the Web. SIPACO services will allow people to weave and maintain complex content artefacts that consist of arbitrary partial or complete Creative Commons contents. Traditional content providers will be very interested to understand how they can apply Creative Commons content in innovative business models. We will demonstrate the potential use of SIPACO technologies for both settings with real life content. Appropriate applications, such as news composition services, music sampling services or composition of content from video blogs (vlogs) will be selected during the first phase of the project (WP2).

## Added-value in carrying out the research at the European level

A common infrastructure envisioned by SIPACO would have a big impact on the business models for content based products. Having a commercial platform for selling premium content via several delivery channels would open new opportunities for businesses and would also benefit users of the content:

Advantages for businesses:

- New opportunities for selling high-quality content instead of giving standard content away for free.

- Multiple delivery channels for optimal utilization of content.

- New kind of integrated applications where different components of different suppliers are integrated seamlessly.

- Products that can take advantage of the business partners, who supply solutions specific content.

Advantages for business partners:

- Participation in open collaborative business scenarios, having access to industry-leading technology

- Business opportunities through offering of solution-specific or niche market content.

Advantages for customers

- Direct access to high-quality knowledge sources, information and services.

- Better access to solution specific content at reasonable prices.

To summarise, SIPACO will: - bring Semantic Web Technologies to Content Industries (applicable also to eGovernment) - bring Business Logic and Contract Reasoning to the Semantic Web (European lead) - extend the Middleware Architecture of the Semantic Web (European influence on WWW) - extend the Technology Base of Europe in a cooperative fashion (competitive cooperation) - demonstrate its contribution by applying the research to well-chosen application areas: - large scale embedding of knowledge/media content in products and services (SAP) - itemised delivery of knowledge content over mobile devices (Telefónica) - aggregation of complex content structures and contracts for SMEs (Alinari) - application of the technology in the public domain (Creative Commons)

# The consortium and project resources

## The Members of the project consortium and their role

The consortium consists of the following seven partners from seven European countries. The consortium brings together expertise from three different groups:

- Well-known research-institutions specialised in the scientific domains of software engineering/knowledge-based information systems, economic and cognitive science (No 1, 2, 3 and 4)

- highly specialised business partners in software engineering (No.6) and

- high-level application partners (No. 5) including a SME (No 7).

| NO | Acronym | Count. | Part. Role.* | Partner | TYPE |
| --- | --- | --- | --- | --- | --- |
| 01 | MCM | CH | C-T | Institute for Media and Communications Management (MCM) University St Gallen | RES |
| 02 | SRFG | A | C-TF | Salzburg Research Forschungsgesellschaft mbH | RES |
| 03 | UPB | DE | P | University of Paderborn | RES |
| 04 | ISTC-CNR | I | P | Istituto di Scienze e Tecnologie della Cognizione, Consiglio Nazionale delle Ricerche | RES |
| 05 | TID | E | P | Telefonica I+D | IND |
| 06 | SAP | DE | P | SAP AG | IND |
| 07 | ALI | I | P | Alinari | IND |

Abbreviations: C-TF= Coordinator (Technical, financial and administrative coordinator); P-Principal Contractor

RES = Research, IND= Industry

### The partners and their expertise  in the project

The consortium is made up of  a Telecoms provider, one ERP company and one SME in the content publishing business complemented by four research partners:

- Software engineering and technology experts: SRFG, UPB, TID, SAP

- Methodology experts: MCM, ISTC-CNR

- Providers of application cases: ALI, TID, SAP

In the following we will describe the individual partners

- their scientific and technical expertise,

- their role in SIPACO and

- their expertise in joint EU-projects.

### Institute for Media and Communications Management (=MCMinstitute), University St Gallen, Switzerland

Scientific and technical expertise

At the threshold of the 21st century, business and society are about to be transformed as a result of the digitalisation of information and of the converged information and communication technology. The University of St. Gallen has recognised and taken up this challenge. In conjunction with the Bertelsmann Foundation and the Heinz-Nixdorf Foundation was established in January 1998 the Institute for Media and Communications Management (mcm institute). It is to become a world-wide renowned training centre for managers of the future, preparing them to cope with the challenges of the New Media.

The main representative in the SIPACO project will be Dr. Maass, responsible to co-ordinate any required contributions from other =mcminstitute departments.

The work group of Dr. Maass is part of the institute of Prof. Dr. Beat Schmid that pioneered research in the field of electronic commerce and new media platforms for the exchange of goods and information (www.netacademy.org) in general. The spectrum of research varies from business aspects to more technology-oriented aspects. The main goal in the business area is the development of innovative business strategies and models for new business media. In particular, this includes research on pricing and delivery models, customer care concepts and customer relationship management, supply-chain-management and business processes. Research had already been conducted in the sectors of tourism, electronic malls and digital goods. Details on the various aspects involved and outcoming results may be found in the Reference Models for Business Media and Knowledge Media.

Role in the project

The University of St. Gallen will have two main functions in SIPACO. Firstly, it will serve in persona of Dr. Wolfgang Maass as an overall co-ordinator of the project; secondly, it will contribute its expertise in electronic contracts, business engineering and designer and developer of contract services.

SIPACO will allow the University of St. Gallen to leverage its expertise in the area of media management, e-business and content management for further exploration of the potential of electronic contracts. This work will be twofolded: on one hand the University of St. Gallen will lead research and development on business framework and business modelling and on the other hand it will focus on web-based contract propagation and monitoring in close cooperation with the development of contract reasoning, visual contract modelling and semantic contract models led by other partners.

Experience with EU Projects or cooperative work

- INKASS -  Intelligent Knowledge Asset Sharing and Trading (IST RTD-project (2001-2003)); role of University of St. Gallen: scientific partner. The aim of INKASS was the development of an intelligent Internet-based marketplace of knowledge assets.

- METOKIS - Methodology and tools infrastructure for the creation of knowledge units (IST RTD-project (2004-2005)); role of the University of St. Gallen: scientific partner. The goal of METOKIS is the creation of a knowledge content carrier architecture comprising sets of high-level operators that allow the manipulation of knowledge- and content-bearing units.

- MEMPHIS - Multilingual Content for Flexible Format Internet (IST RTD-project (2001-2004)); role of University of St. Gallen: scientific partner and co-coordinator. MEMPHIS defines, develops, validates and evaluates a system providing multilingual content Internet premium services, targeting mainly wearable thin clients.

- MCAST - Multicasting Service Trial over 2.5, 3 G and WLAN Cellular Networks (IST RTD-project (2002-2003)); role of University of St. Gallen: scientific partner. The objective of the MCAST project is to understand user needs with regard to broadband multicast streaming over 2.5 G, 3G and WLAN networks, to perform market analysis and develop relevant business models for the players involved.

- REWERSE - Reasoning on the Web with Rules and Semantics (IST RTD-project (2004-2008)); role of University of St. Gallen: scientific partner. The objective of REWERSE is to establish Europe as a leader in reasoning languages for the Web by networking and structuring a scientific community that needs it, and by providing tangible technological bases.

### Salzburg Research Forschungsgesellschaft mbh, Austria

Scientific and technical expertise

Salzburg Research Forschungsgesellschaft mbH (SRFG) is the non profit research organisation owned by the State of Salzburg. It is located at the Salzburg Techno-Z, the regional technology park, which is one of the largest information technology incubators in Europe.

Salzburg Research employs about 60 researchers providing technology research as well as support and scientific evaluation of  application-oriented research in the area of information and communication technologies (ICTs). The research groups include advanced networking, software architectures, knowledge based hypermedia, and information society.

The application areas include advanced content and knowledge management, eCulture, eTourism, and technology enhanced learning.

Salzburg Research offers its services to local, national and European organisations. Clients are mainly public bodies such as governments, public administration, libraries and other educational and social institutions. Salzburg Research co-operates with private companies in pre-competitive research & development projects. Partners include Telekom Austria, Software AG, Sun Microsystems, and a number of national SMEs.

Role in the project

Salzburg Research will have two functions in SIPACO. Firstly, SRFG will be one of the core research and technology groups in the consortium -  contributing its know-how as software architects, designers and integrators and leading the design and implementation of the SIPACO infrastructure. SRFG will also contribute to the technical management of the project to assist UNISG in this task. Secondly, due to its experience in managing IST projects, SRFG has agreed to assist the coordinator UNISG in running the financial and administrative part of the project.

SIPACO will allow Salzburg Research to build on its expertise in the area of knowledge enhanced content models and software components to manipulate knowledge objects in digital media applications. We will design and prototype a service-oriented infrastructure for the management of content according to contractual rights and obligations.

Selected EU-Projects

- CULTOS - Cultural Units of Learning, Tools and Services (IST RTD-project (2001-2003)); role of Salzburg Research: Co-ordinator. CULTOS developed knowledge-aware multimedia authoring and presentation tools for non-technical experts, for cross-media integration of cultural multimedia artefacts.

- VICODI - Visual Contextualisation of Digital Content (IST RTD-project (2002-2004)); role of Salzburg Research: Contractor. VICODI enhanced human comprehension of digital content on the Internet by contextualising the content with the help of ontologies and semantic indexation - the application domain was History.

- EP2010 - The Future of Electronic Publishing Towards 2010 (study (2002-2003)); role of Salzburg Research: Single contractor. EP2010 trends in research, development, and usage of new technologies for future publishing products and services. The recommendations of the study were used as decision support for the Commission's activities within the 6th Framework Programme. The study indicated ways forward to foster the convergence of knowledge and content technologies.

- METOKIS (IST FP6 Call 1, Jan 2004-Oct 2005; role: Coordinator) In METOKIS, we will create a prototype “knowledge content carrier architecture” that enables the exchange of advanced content objects (Knowledge Content Objects - KCOs). These objects combine multimedia resources with semantic annotations whose vocabulary is derived from ontologies. The semantic annotations are enhanced by task-related concepts, so as to provide an operational context for each content object.

### University of Paderborn

Scientific and technical expertise

The University of Paderborn is a full university with an engineering-oriented profile. Its main research areas are centred upon computer science and their application areas. The university currently has about 14.000 students. It is subdivided into five faculties, one of them being the Faculty of Computer Science, Electrical Engineering and Mathematics. Within this faculty the Department of Computer Science comprises 20 professorships.

Prof. Engels has the chair for database and information systems in the Department of Computer Science since 1997. Before that he had the chair for software engineering at the University of Leiden in the Netherlands. Prof. Engels has been doing research in visual languages, modelling concepts, process-oriented concepts, integration approaches and supporting tools for more than 20 years. Current research interests cover topics like visual modelling languages, end-user development, web services, object-oriented modelling concepts for dedicated application areas such as embedded systems or multimedia systems. He has published more than 100 scientific research papers. The team of the University of Paderborn on SIPACO will be led by Prof. Engels.

Role and function in the project

The University of Paderborn will contribute to SIPACO its expertise in software engineering, visual modelling technology and end-user development. It will act as a methodology and implementation partner. It will bring in its expertise both in the design of visual modelling languages and in developing software engineering tools. Tools will be implemented that support graphical editing and interaction with visual electronic contracts and the mapping of visual contracts to semantic representations of electronic contracts.

Experience with EU-projects

Already in the 1980s, Prof. Engels was member of the IPSEN (Integrated Project Support Environment) project, where an integrated tool environment for software development was developed. He and his research group have been and still are involved in several European projects. For instance, they worked on object-oriented modelling concepts for process descriptions within the two subsequent European Basic Research Working Groups PROMOTER I and II (Process Modelling Techniques) (7082, 21185). Foundational syntactic and semantic concepts for visual modelling techniques have been developed within the European Basic Research Working Group APPLIGRAPH (Applications of Graph Transformations) (22565). Prof. Engels participated in the EUD-Net Network of Excellence on End-User Development (IST-2001-37470) where his group focussed on visual languages and supporting tools for end-user development and the interdependencies of end-user development and software engineering. Prof. Engels is currently consortium leader of the European Research Training Network SeGraVis (Syntactic and Semantic Integration of Visual Modelling Techniques) (HPRN-CT-2002-00275), where twelve European partners work on syntactic and semantic concepts as well as on the development of concrete visual modelling techniques. Furthermore, Prof. Engels was involved in several national projects on process analysis and improvement of administrative business processes at German universities.

### Istituto di Scienze e Tecnologie della Cognizione, Consiglio Nazionale delle Ricerche, Rome, Padua, Trento, Italy

The Consiglio Nazionale delle Ricerche (CNR, Italian National Research Council) is one of the leading research as well as policy forming institution in the Italian scientific landscape. Its Istituto di Scienze e Tecnologie della Cognizione (ISTC-CNR, Institute of Cognitive Sciences and Technologies) is the result of a recent fusion of various other (sub)institutes: the former Institute of Psychology, the former Institute of Phonetics and Dialectology in Padova and some groups from Biomedical Technologies in Rome, LADSEB in Padova and from the Solid State Electronics group in Rome. ISTC-CNR is involved in research, enhancement, technological transfer and training activities in scientific areas, such as Cognitive, communicative and linguistic processes, theory, analysis and technology of spoken language and of linguistic variability and Artificial intelligence, artificial life and artificial societies.

Two of ISTC-CNR’s groups will participate in SIPACO: the Laboratorio di Ontologia Applicata (LOA, Laboratory for Applied Ontology) and the Planning and Scheduling Team (PST).

Laboratorio di Ontologia Applicata, ISTC-CNR, Rome, Trento, Italy

The Laboratory for Applied Ontology (LOA-ISTC-CNR) is the result of the fusion of two previously distinct ontology groups, one with the former LADSEB–CNR (Padua), and the other with the former ITBM–CNR (Rome).

The group performs basic and applied research on the ontological foundations of conceptual modelling, exploring the role of ontologies in different fields, such as: knowledge representation, knowledge engineering, database design, information retrieval, natural language processing, and the semantic web. The group is characterised by a strong interdisciplinary approach that combines Computer Science, Philosophy and Linguistics, and relies on logic as a unifying paradigm. On the application side, special emphasis is given to the use of ontologies for electronic commerce, medical information systems, enterprise modelling, integration of lexical resources, and information access to the Web.

Planning and Scheduling Team, ISTC-CNR, Rome, Italy

The Planning and Scheduling Team [PST] is a research laboratory active at ISTC-CNR since 1997.  Its main goal is to develop new automated and interactive solution techniques for planning and scheduling problems.  The team has achieved international visibility for its research results. Its general area of research concerns constraint-based techniques for solving complex real life problems.  Specific research competences include: constraint-based problem modeling, heuristic search techniques for scheduling, local search algorithms, specialized constraint propagation techniques, domain modeling languages for planning and scheduling, and development of software architectures for interactive problem solving.

Role and function in the project

LOA-ISTC-CNR will act as a methodology partner and contribute its expertise in using ontologies for information and knowledge access to the Web. Their experience in using ontologies in the context of medical information systems, enterprise modelling and electronic commerce will be highly relevant both when developing methods of knowledge-structures to the case-studies.

PST will give a twofold contribution in SIPACO.  Firstly, it will act as a methodology partner for developing a constraint-based approach for supporting the process of contract reasoning. In particular, the project will allow PST to use its expertise on constraint-based problem modeling, heuristic search techniques, algorithms for planning and scheduling, for the realization of a number of specifically defined reasoning patterns for supporting contract reasoning. Secondly, it will contribute in the development of a module for the implementation of the reasoning services in SIPACO.

Experience with EU-projects

LOA-ISTC-CNR has a longstanding experience in taking part in several European research projects, such as IKF Intelligent Knowledge Fusion (EUREKA Project 2235), the OntoWeb-Ontology-based information exchange for knowledge management and electronic commerce (www.ontoweb.org) and WonderWeb – Ontology Infrastructure for the Semantic Web (http://wonderweb.semanticweb.org). The main objectives achieved by WonderWeb form a particularly significant know-how also for the SIPACO project, as follows:

The PST has a longstanding experience in coordinated National and International research projects.  Among the more recent activities we mention the role covered in PLANET, the "European Network of Excellence in AI Planning and Scheduling" (http://www.planet-noe.org/), including the organization of several technical meetings, and the chairing of PLANET's Aerospace Applications Technical Coordination Unit.  Also, the PST has established a long lasting cooperation with the European Space Agency (ESA) through two successive projects (MEXAR and MEXAR2) aimed at solving a relevant problem in the ESA mission to Mars (http://mexar.istc.cnr.it).  The PST is currently the coordinating entity in RoboCare (http://robocare.istc.cnr.it), a project sponsored by the Italian Ministry of Education, University and Research which aims at developing multi-agent systems for the care of the elderly.

### Telefónica I+D

Scientific and technical expertise

Telefónica I+D was formed in 1988 to contribute to the technological innovation of its parent company, by performing research and development activities.

Telefónica I+D is active in the following major areas:

- Services creation, related to the broadband, intelligent network, data communications, narrow band ISDN, speech technology and public use telecommunications.

- Network and services management, using solutions based on the latest TMN standards.

- Network innovation, with the purpose of supporting Telefónica in its effort to offer the widest possible range of services.

Telefónica I+D bases its work on the use of the most advanced and competitive concepts and media. This requires thorough knowledge of the suitable technical capabilities over a range of basic technologies. Its artificial intelligence and software engineering experts have skills in formal methods, object oriented design and programming systems, software engineering tools, real time systems, databases and knowledge bases, Artificial Intelligence tool kits, knowledge representation and reasoning, man-machine interface, and software tools for network simulation.

Its hardware and hardware-software integration groups have an in depth expertise in microprocessor-based system development, custom and semi-custom VLSI integrated circuits development, electronic component testing and characterization and microwave circuits. All the activities in Telefónica I+D are carried out conforming to an in-house methodology, supported with tools, which has been awarded an ISO 9001 Certification in 1994.

Telefónica I+D has participated in numerous European projects: eight RACE I, eighteen RACE II, seven ESPRIT II, four ESPRIT III and several TEN-IBS, TEN-ISDN, CTS, COST and BRITE. Telefónica I+D houses one of the sites of the Spanish National Host, to which it has contributed its own ATM switching, transmission and supervision technology (RECIBA). Role and function in the project Telefónica I+D’s role on the project consists on the provision of a complete application scenario for premium content on mobile environments. TID will facilitate its acquired know-how on business models for this scenario, due to its nature of researcher and developer partner on Telefónica Group, as well as available infrastructure to build a realistic and in-market use case. On this area, Telefónica will also integrate SIPACO results into its platforms and perform a validation plan to test project results into this mobile scenarios.

Role and function in the project

Telefónica will also take the role of software engineer and technological expert with an important participation on the design and implmentation of SIPACO architecture, mainly at software level, by the development of a semantic service oriented platform involving both communication between SIPACO specialized services and necessary horizontal services that provide support to the entire system.

Experience with EU-projects (selection)

VIKEF (IST-2002-507173): Virtual Information and Knowledge Environment Framework. Development and tests of the framework.

AMIGO  (IST-2003-004182):: Test of open, standardized, interoperable middleware (service oriented) and intelligent, personalized and seamless user services.

REWERSE (IST-2002-506779): Reasoning on the Web with Rules and Semantics. Providing tangible technological bases for an industrial software development of advance Web system and applications.

ACEMEDIA (IST-2002-001765): Integrating knowledge, semantics and content for user-centred intelligent media services. Development and tests of the framework.

MEDIANET (IST-2002-507452): Targeting multimedia communications and audio-visual content distribution services for residential markets, MediaNet addresses new & more open possible supply chain architectures and co-operation schemes between content owners, service providers, network service providers, and personal computer and consumer electronics equipment manufacturers.

### SAP

Scientific and technical expertise

Founded in 1972, SAP is the recognized leader in providing collaborative business solutions for all types of industries and for every major market. Headquartered in Walldorf, Germany, SAP is the world's largest inter-enterprise software company, and the world's third-largest independent software supplier overall. Through SAP Global Research and Innovation comprising Corporate Research and SAP Inspire, SAP introduces new technologies for future solutions.

Role and function in the project

SAP’s role is providing an economically important application scenario for paid content in relation to knowledge intensive product and services. The application case is directly drawn from the solution portfolio of SAP and heavily relies on business collaboration between SAP and its partners (which often are SMEs). Further SAP will bring in its knowledge about business models according to paid content as well as experience in dedicated application systems for managing IPR. SAP will also act as a technology provider who will integrate important services of the SIPACO infrastructure into specific applications. However, the integration is aimed to be generic to be applicable to any use of paid content inside SAP business applications and as such is addressing the will integrate of the SAP application platform architecture layer.

Experience with EU-projects (selection)

- ATHENA – Advanced Technologies for Interoperability of Heterogeneous Business Applications, Action Line: Networked business and governments, Funded under 6th FWP (Sixth Framework Programme) (507849)

- DIP – Data, Information, and Process Integration with Semantic Web Services, Action Line: Semantic-based knowledge systems, Funded under 6th FWP (Sixth Framework Programme) (507483)

- EJUSTICE – Towards a global security and visibility framework for Justice in Europe ,Action Line: Towards a global dependability and security framework, Funded under 6th FWP (Sixth Framework Programme) (001567)

- MOSQUITO – Mobile workers' secure business applications in ubiquitous environments, Action Line: Applications and services for the mobile user and worker,Funded under 6th FWP (Sixth Framework Programme) (4636)

- SNOW – Services for NOmadic Worker, Action Line: Applications and services for the mobile user and worker, Funded under 6th FWP (Sixth Framework Programme) (511587)

- WEARIT@WORK – Empowering the mobile worker by wearable computing, Action Line: Applications and services for the mobile user and worker,  Funded under 6th FWP (Sixth Framework Programme) (4216)

### Alinari

Scientific and technical expertise

Fratelli Alinari, the oldest foundation in the world still active in the field of photography, and more generally in the sphere of the image and communication, was founded in Florence in 1852. Today Alinari is the guardian of a photographic ‘corpus’ which has few equals (with a patrimony of its own of over 3,500,000 pictures, historical and contemporary, ranging from vintage prints, glass plate negatives to film and fotocolors), and is responsible for the management of an ongoing program of exhibitions and publishing. It can supply iconographical research services and manages both Italian and foreign photographic archives, constantly increasing its ‘image-bank’, in part already on microfiches and now also on digital supports which will be available for consultation on-line. Fratelli Alinari is a leader firm on a national and international level in the field of photography, images and therefore of communication.

In order to make the images available to a greater number of persons, Alinari has established an on-line search system of its photographic archives, employing a system of iconographic classification produced in collaboration with the University of Florence. With Alinari on-line  220.000 images (and 300 are added on a daily basis) chosen from its own Archives or those Alinari represents will be available on Internet. This service, aimed at a commercial (publishers, agencies, etc), educational (universities throughout the world) and consumer public, enables the user to search for the pictures thanks to a classification system organized in 60 primary classes, including over 7000 entries.

Role and function in the project

Alinari will provide to the project a premium set of 5000 still images with a multilingual database that will be use to test and benchmark the system. In addition Alinari, as well experienced user in the ecommerce field will provide the proper experience, guideline and feedback to everything concern the princing business model, its approach, its implimentation and so on. Last but not least, Alinari will be in charge to test and validate the various business models that will be address during the project.

Alinari will lead the demonstration and dissemination task.

Experience with EU-projects

In 1994 the firm began numerous initiatives for collaboration in technological and cultural projects in Europe. Among the most important are Aquarelle, Artline, Victor, Imprimatur, aceMedia, Euridice, Orpheus, Ermione, TNT and Migrator 2000.

## Resources in the project (Personnel Plan and Budget)

### Total costs of SIPACO

The duration of the project is 30 months with a envisaged effort of 487 person months and total costs of EUR 4.684.535,- . The requested funding from the EU is calculated at EUR 2.867.348,-.

### Project management costs

The project management costs amount to EUR 200.470,-. This equals less than 5 % of the overall effort (487 person months) and 7 % of the requested funding. The use of senior personnel in technical co-ordination and project controlling is as lean as possible to guarantee achievement of the project's objectives. It should be noted that 5% effort for Project Management is usually not enough and the partners will therefore have to use 50% funded resources once the 100% funding ceiling is reached.

### Personnel Costs

The total personnel costs  amount to EUR 4.356.435,-. This includes the total labour costs of the seven partners, calculated according to the planned effort as outlined in the work plan.

| No. | Acronym | Cost-model | Person months | Total Personnel Costs | Requested Funding for Personnel costs |
| --- | --- | --- | --- | --- | --- |
| 1 | MCM | AC | 74 | 494.495 | 494.495 |
| 2 | SRFG | FC | 85 | 770.000 | 423.500 |
| 3 | UPB | AC | 60 | 360.000 | 360.000 |
| 4 | ISTC-CNR | FC | 80 | 592.320 | 296.160 |
| 5 | Telefonica | FC | 82 | 902.000 | 451.000 |
| 6 | SAP | FC | 60 | 928.500 | 464.250 |
| 7 | Alinari | FC | 46 | 309.120 | 154.560 |
|  | TOTAL |  | 487 | 4.356.435 | 2.643.965 |

### Travel and Subsistence

For travel and subsistence the planned budget is EUR 134.000,-. We are assuming a daily rate of 500 EUR and on average, an attendance of 20 meeting days per researcher.

### Durable Equipment

Overall cost of EUR 64.000,-. Assuming servers for the application cases and workstations for the developers. Depreciation is calculated over three years.

### Consumables

Overall cost of EUR 42.500,-. We assume EUR 100,- per person month for client side software. In addition, server software is estimated at EUR 3000 per allocated server.

### Other Costs

The sum of other costs comes to EUR 87.600,-. This includes protection of knowledge, conferences and workshops for FP6 networking, EU project marketing and costs for audits.

The total non-personnel related costs amount to EUR 328.100,-

# Project management

## Management Organisation

The consortium consists of seven partners. There will be one co-ordinating partner (UNISG) and one assisting co-ordinating partner (SRFG). The overall research vision is carried by UNISG, assisted by SRFG in technology implementation and in project controlling.

Whenever the co-ordinating partner cannot fulfil their obligations, the co-ordinator in lieu takes over. This will normally be done by consensus agreement. For such cases, management effort can be shifted in two person-week increments from the co-ordinator to the co-ordinator in lieu, pending the project officer's agreement in each case.

The co-ordinator has to convene a  project core group meeting when at least three partners request such a meeting. A minimum of three partners (including the co-ordinator) is necessary for decisions at a  project core group meeting.

The partners are in the following group:

Project coordinator: 		UNISG-MCM

Project core group: 		UNISG-MCM, SRFG, UPB, TFC

Methodology experts group: 	UNISG-MCM, ISTC-CNR, SAP

Software experts group: 	SRFG, TFC, UPB, SAP

Application case provider. 	ALI, TFC, SAP

### Technical Project Management by University of St. Gallen

The research vision is maintained by UNISG and therefore the technical co-ordination will encompass work-package and task co-ordination, work plan maintenance, monitoring of project progress, identification and trouble shooting of technical or organisational problems. The technical project management will pay particular attention to the co-ordination of timely production of deliverables and the quality control against technical and contractual aspects.

### Financial and administrative Project Management by SRFG

Salzburg Research Forschungsgesellschaft has managed and co-ordinated a series of EU technical, dissemination and socio-economic projects and hence, brings to SIPACO in-depth project management know how.

Salzburg Research will be responsible for the project controlling which will include:

- resource (financial, personnel, material) planning and monitoring;

- monitoring of project objectives and problem solving in case of work plan deviations;

- production and consolidation of periodic external reports, including bi-annual cost statements (see below).

## Decision-Making and information-flows

The operational responsibility will be given to the project core group, which will supervise the work in the individual work packages with regards to milestones and project objectives. All strategic decisions concerning a successful project course will be made in this group. Furthermore, in the initial project phase, each consortium member will name a person responsible for the day-to-day technical and administrative work, i.e. cost statements, input for internal and external report, scheduling of appointments and meetings, etc.

### Communication flow

Communication flow within the consortium relies mainly on regular meetings and internal reports (transmitted via electronic media). Meetings will be organised by the project coordinator (PC), according to the needs of the project. The PC will be responsible to submit in time an agenda and provide the meeting minutes for comments and approval of the attendants.

SIPACO will make use of a web based project platform to which all project members will have access. Some management matters will be resolved via telephone conferences. We will also test the maturity of video conferencing facilities for technical meetings.

### Reports

Each partner reports regularly (bi-monthly) to the PC about the work done during the last reporting period. Every twelve months, each partner contributes to an overall progress report and a cost-statement, which are consolidated and sent to the PC. PC may ask clarification to the partner if (s)he feels that a regular management and research report is unclear or insufficiently justified by the planning documents. The PC is responsible for producing the annual report on request from the EC.

### Technical decisions

Technical issues which appear during project life and have an impact on the work of several partners are discussed primarily through an archived mailing-list. All partners may launch a new discussion thread for discussing a technical issue and propose one or several possible solutions. In case of disagreement between partners, the PC may propose a solution, and/or organise a straw-vote of all partners by e-mail. In case of persistent disagreement, a partner has a right to raise the issue at the next meeting of consortium.

### Budget re-allocation, and other key decisions

All key decisions and notably budget and tasks re-allocations must be approved by the PC. In case a vote is needed, each contracting partner attending the meeting has one vote. A partner may delegate to a proxy through a written and signed proxy delegation (fax accepted). The PC chairs the meetings and produces the minutes.

### Quality assurance procedures

In the project, quality assurance (QA) procedures will be implemented to guarantee technical quality and quality of authored deliverables in accordance with the work plan. In general, each partner should apply their individual Quality Procedures in order to self-assess their own contribution. At the beginning of the project the critical success factors which influence the quality of the work, will be identified. For the major deliverables that will be distributed to a wider audience (EC, public), the following quality assurance procedure will be applied:

The workpackage leader releases the deliverables to the project core group which will circulate the deliverable within the organisations of the partners. this review cycle shall not exceed three weeks. Comments on a deliverable are communicated by email to all partners involved in this particular deliverable. In any case, the partner responsible for a deliverable also needs to forward guidelines for the incorporation of comments to all other related partners according to a specific time schedule.

### Conflict management procedures

In the course of the project the consortium will have to agree on and develop technical, scientific and commercial ideas and specifications. Usually, agreement will be reached first by informal contact, followed by official confirmation via electronic mail, letter or agreed written minutes. For important issues, the agreement may take the form of a short report that needs to be signed by those responsible for decision making. Non-technical factors such as re-source allocation and contractual terms will also need to be agreed and documented in writing.

The workpackage leaders will immediately inform the co-ordinator if potential conflict situations arise. Technical issues/conflicts within given contractual commitments that do not involve a change of contract, a change of budget and/or a change of resources/overall focus will be discussed/solved on the Project Core Group level. Decisions will be made by majority vote of all principal and assistant contractors.

In the case of a tie the project co-ordinator has two options. Option 1 is to make use of his decisive vote right. Option 2 is to call a meeting of the project core group within four weeks. In the project core group, a decision needs to be reached with majority vote of the workpackage leaders of the principal contractors and the project co-ordinator. In the case of a tie again (equality of votes) the vote of the project co-ordinator will decide. The co-ordinator has to inform the consortium in written form of his decision to enforce a final solution by majority vote of the project core group at least one week in advance. In addition, the co-ordinator will inform the EC in writing and will discuss the topics with the responsible project officer before a final decision is made. The project core group has the explicit right to change budgets and workloads during the course of the project and to have a principal contractor or assistant contractor expelled from the consortium. Any changes regarding budget/contractual issues (hard and soft contract amendments) need the agreement of the EC.

### Consortium agreement, Intellectual Property Rights and Innovation related Activities

Consortium Agreement:

The consortium agreement will define precisely the role and duties of the partners and of the project co-ordinator. This consortium agreement will be signed in advance of the actual project start. In the consortium agreement each of the partners will indicate their policies with regard to existing knowledge and knowledge generated in the project. The agreement will be revised an made more specific once we understand better what knowledge the project is creating.

On the managerial level, the consortium agreement will state penalties for late submission of reports and for sub-standard quality of deliverables. Such well defined powers are necessary to ensure project management has control over the project, rather than being "at the mercy" of partners.

IPR Management

We follow a three-way approach to IPR Management:

- all partners retain the rights of their background knowledge

- all partners acquire usage rights of any required background knowledge when using SIPACO results, but not necessarily rights to re-use other partners' background knowledge in non-SIPACO contexts

- all partners commit to a public domain version of the results (Open Source, Creative Commons) as a guarantee for appropriate cost benefit for the tax payer from public funding.

Innovation Related Activities

This is described in more detail in the work packages. We will enhance existing activities rather than creating a fragmented new community, and we will start with concrete clustering activities early on in order to establish trust and collaboration between "neighbouring projects".

# Detailed implementation plan

Overview of Work Plan

To achieve the objectives in the proposed project, we divided the work into eight workpackages. The chart below, in a simplified manner, shows how the workpackages are related as well as their timing.

In the following, the individual workpackages are described in more detail:

## WP 1 Project Management

We plan to use 21 person months for project management.

The coordinating parties are allocated 10 person months for  administrative (reporting) and financial coordination, and 11 person  months for technical coordination including quality assurance activities.

The outcome of WP1 will be 17 deliverables that include progress reports, periodic activity reports, internal and external reports.

## WP 2 Economic, Societal and Technical Requirements

Exchange and trading of premium contents in digital networks will be investigated in B2B, B2C and C2C settings that can be commercial or non-commercial. From our four application domains and by the means of a benchmark study, we will collect economic and legal background information. This information will be used to determine a generic media framework which will be used as a basis for business models for each application domain. From each business model we will derive requirements for the technical platform.

### Business background analysis and design of viable business models

Within this task we will collect data on organisational structures, legal frameworks, services that are used for content exchange, negotiation and monitoring. Because many of these issues are not supported by web-based infrastructures, we will as well analyse manual tasks as well on site of the application partners.

Telefónica I+D will provide background material from their mobile business. Background material from Alinari will be based on its educational web site (edu.alinari.it) with 85.000 images online for students and researchers at 30 Euro per year. This includes up to 250 download for middle resolution images for research purposes only. SAP will provide background material such as business model descriptions and information about pricing models for premium content dependent on the selected application case.

Not all information is available in document form especially if it addresses new concepts that are not implemented yet. So we expect to conduct the information about business models as well as product and pricing strategy via interviews and workshops with the knowledgeable persons.Based on an action research approach, we will discuss and develop viable business models with legal, business and technical experts from TID, Alinari and SAP.

Within the domain of Creative Commons we will analyse services listed in the Common Content directory service. Innovative services will be analysed in detail. Because the Creative Commons approach is rather new, we will use this case as an experimental field that allows to follow unconvential and innovative paths.

### Generic business framework for premium content

We will in particular focus on composition of content delivered by different content providers and how electronic contracts could support or even enable content provider networks. Our application domains will provide insights in commercial and non-commercial settings which means that we will consider commercial as well as non-commercial contracts between content providers and content consumers. From the generic business framework a business model taxonomy will be derived that classifies along the axis B2B, B2C and C2C. The generic business framework and the business model taxonomy will be compared with existing models such as mentioned above.

### Development of business models for each application domain

The generic business framework and the business model taxonomy will be used for the development of dedicated business models for each application partner. For some domains it is likely that classes of business models will appear from which we will select most appropriate instances for further development in SIPACO.

The action research methodology will be used here as well. The business models will be created step-wise including problem diagnosis, action intervention, and reflective learning between domain experts provided by application partners and business modelling experts. We will use the e3value model for semi-formal specification of value streams and revenue streams in business models. The basic e3value model will be extended towards contract streams with links to value streams. Other aspects of business models, such as logistic streams will be modelled by appropriate techniques, such as UML. Based on these models, concrete predictions for user acceptance and revenue streams will be made that are the basis for evaluation in WP6.

### Consumer attitudes towards premium content

Premium content has gained attention by the TIME industries. Several studies have been conducted in particular on paid content. Available material provided by application partners and market research studies (e.g., Stahl et al. 2004, Allenberger, Jupiter 2003, Forrester 2003, Yankee 2002, Digital Tech Consultant 2004, Future Business Group 2003) are used for an integrated view.

The outcome of WP2 will be two deliverables that includes reports on the business framework for premium content including a report on consumer attitudes towards premium content and business models for all application domains.

## WP3 Contract Modelling and Reasoning

### Semantic Contract Models

In accordance with the Semantic Web Service framework, in SIPACO we base IPR and contract management on explicit, formal ontologies. Contract modelling includes a description of:

- The content that is traded.

- The social context in which it is used (e.g. user profiles, usage tasks).

- The economic issues entailed by content trading.

- The legal issues raised by content trading.

Another important part of the model covers:

- Properties: an intellectual property usually states the participation of a number of persons or legal bodies who are individual or collective inventors of a single piece or collection of work items (content), such as authors, composers, designers, etc.,

- Rights: there is the question of rights of a third person or party when using or exploiting an intellectual property. Intellectual Property Rights (IPR) are explicit statements that entitle a person to use the content in a certain way. There are many ways of distinguishing IPR, e.g. exclusive or non-exclusive, temporary or locally restricted (e.g. to produce pictures, distribute, sell, licence, publish, translate them, etc.).

- Contracts and other legal constraints: these are modelled as legal formal contexts in which 5 and 6 are cast, in order to make trading possible.

From the formalisation viewpoint, each distinction (1 to 7) involves special types of entities to be described as well as temporal and spatial reasoning over those entities (i.e., the processes that take place in space-time and involve those entities). All these entity and reasoning types have to be considered in the context of regulations, and subjected to various commitments indicated in the contract. In other words, the modelling effort will take a formal definition of contract as top node, certainly include in it formal definitions for 5 and 6 and extend such definition by other formal definitions of 1 to 5, to the extent that this is needed for a given reasoning task (i.e. either negotiation, monitoring or propagation).

As one of SIPACO's primary challenges is the extension of classical rights management systems in media industry (towards flexible rights management services for dedicated applications in other knowledge- and IPR-related industries), our foundational ontology library will yield a core meta-model for existing and new applications, and a semantic engine to feed a (graphical) description language (i.e., the Visual Contract Modelling Language described in the next section).

### Visualisation of semantic contract models

The Visual Contract Modeling Language (VCML) of SIPACO is projected to provide contracting parties with means to specify contracts using an easy-to-learn and effective-to-use representation of semantic contract models. The VCML will allow end users in their particular supplier and consumer roles of premium content to graphically specify, communicate and view visual contracts. Monitoring of contract execution will be supported by back-annotating the status of a contract or its infringement to the visual representation and such support the explanation of the contract execution state to the user.

We will exploit the intrinsic advantages of visual language paradigms to intuitively represent the different aspects of electronic contracts, thereby increasing usability and supporting higher level abstractions. Foundational for defining the VCML will be an analysis of (1) the SIPACO application scenarios together with their business models and actors and (2) concepts of existing rights expression languages and DRMS. We will use techniques of visual language design and end-user development for defining the VCML. Usability of the end-user languages will be empirically evaluated and fed back into revising the languages for a sustainable solution.

We expect different groups of users to be involved in the specification of the contracts. This has two important implications. First, the VCML will be conceptualized as a family of languages that are specialised for specific domains, application scenarios, contractual complexity and actors. Second, libraries of contract templates and patterns will be defined that ease the tasks of content specification, negotiation, and agreement. We will also define concepts that support end users in merging and aggregating contracts—and in return for contract propagation—on a visual level.

The VCML will be formally defined using a meta-modelling approach. Based on the meta-model, model transformations will specify the relation between the visual contract models and the semantic contract models. The backbone of this mapping will be the common use of ontologies.

### Contract Reasoning

The objective of this task will be the developing of a constraint-based approach for supporting the process of contract negotiation out of contract ontology specification and real world conditions (as framed by the contract ontology). Contract negotiation can be seen as a decision process in which two or more parties make individual decisions and interact with each other for mutual gain. Proposals are sent to the other parties, and a new proposal may be generated after receiving a counter proposal. The process continues until an agreement is reached, or even one or more parties quit. A constraint-based approach, in combination with a number of specifically defined negotiation reasoning patterns, will support the process of contract negotiation.

In particular, constraint-based reasoning functionalities, embedded in the negotiation reasoning patterns, will extend basic constraint satisfaction with constraint relaxation analysis for discovering not only matching pairs of offers, but also potential agreements, which require additional negotiations. We will classify agreement candidates in at least two sets: matching agreements and negotiable agreements, where in the latter area of reasoning is defined by the negotiation space. This space comprises the negotiation issues, the boundaries of these issues and the areas of compromise. Our reasoning strategies targeted on contract reasoning will use three central principles. First, we will frame the negotiation problem as an optimization problem, similar to a Partial Constraint Satisfaction Problem (PCSP), and use relaxation techniques to derive possibly conflict (constraint violation) free solutions. Second, by using propagation techniques to conduct the search, we are able to prune large parts of the search space by using a form of arc-consistency. This allows the negotiation strategy to both quickly identify situations where the problem is over-constrained and to identify the appropriate fix to the over-constrained problem. Third, we will use explanation-based techniques that provide feedback on constraint violations for one contract option regarding a set of complementary options. This information will be fed back to the visual contract modelling level.

### Bi-directional negotiation protocol

The Negotiation Protocol will be used by the Contract Negotiation Service to interact with system components in negotiation processes. Similar to the FIPA Contract Net Interaction Protocol, the protocol will include communicative acts for requesting proposals, automated negotiation and approval of the contract. It is important that the outcome of the contract negotiation process is a contract that both parties agreed on and that the contract will be legally valid. The vocabulary and the semantics used in the negotiated contracts will be defined by a contract ontology that is developed within the project.

### Visualisation of the negotiation protocol

The negotiation protocol will be accompanied by a Visual Language for the Negotiation Protocol (VLNP), a user-oriented language for representing the protocol of contract negotiation and its execution state during the actual negotiation process. The VLNP is used in managing the negotiation phase between providers and consumers of contents towards contract agreement. It will be capable of handling both acquisition and usage scenarios. Typical negotiation scenarios and business models will be supported. It will account for exchanging both complete contracts and parameters for configuring contracts in the context of business models and legal regulations. The VLNP will be developed using the same foundations and methodology as for the Visual Contract Modelling Language.

### Contract Monitoring and Propagation

During the life-time of an electronic contract, a contract monitoring service will track the activities that are performed on a particular content object. Tracking will be achieved by a particular interface that is integrated into the content processing mechanism in each application. If activities shall be executed that are beyond the scope of an electronic contract the user will be notified. Any further restrictive control mechanism will be left to underlying DRM services. Primary candidates are constraint propagation models.

Activities might result in changes to an electronic contract status. These changes will be propagated to all contracts within a particular contract network. We will have to distinguish between small changes that can be directly computed or more complex changes that require the activation of the contract reasoning service to settle a new contract. We will investigate this complex interplay between monitoring, propagation and reasoning service first within the domain of Creative Commons, before we transpose these results to more complex, i.e., less structured domains of the other applications.

Maintaining contract networks over the Web is a new field within the domain of Constraint Satisfaction technologies. Therefore we will first analyse most appropriate technologies that facilitate efficient and robust execution. The goal will be to start with a lean subset that focuses on the main contractual elements to be monitored and propagated before we will try to extend this approach to a full coverage of contractual descriptions within contract networks.

The outcome of WP3 will be 3 deliverables on the semantic contract model, the visual contract modelling language and specifications of contract monitoring and propagation mechanisms.

## WP 4 Design and Implementation of SIPACO Infrastructure

### SIPACO Architecture

The SIPACO architecture will be designed and implemented on the aforementioned basis described in section B1. We will start from a Web Service paradigm and extend it by the use of Semantic Web technologies.

The first objective of the architecture design is to detect and carefully mark the boundaries between the SIPACO middleware and the external integration points. APIs will need to be developed to ensure utilisation of the middleware on actual content management platforms.

The SIPACO specific components and services will be also defined in response to the analysis of business models and contracting processes. Those services will then be developed in subsequent tasks but their outline characteristics and cooperation behaviour with other modules will be designed at this level.

The platform also needs a module that manages semantically enriched user profiles. One of the objectives of SIPACO is to provide and open architecture where all of the actors involved in contracting and monitoring phases can communicate, discuss and negotiate contracts as well as control compliance with the agreed contracts. To achieve this requirement it is indispensable to build a powerful module that can manage user identities, roles and support for their usual operations. However, it is important not to fall into the typical process of e-markets with perfectly defined roles (one user is the seller, the other the buyer) but also to provide flexible interfaces allowing the same user to adopt different roles in each situation. The user roles need to be tightly integrated with the reasoning services provided by the contract reasoning engine.

Finally, what is usually known as middleware services will be developed. Those services cover horizontal facilities which are present on most middleware platforms covering directory services, composition and communication between services (through services orchestration and choreography approaches, but semantically enhanced), or security. During WP2 we will have analysed the applicability of existing middleware services in order to minimise work on generic middleware (and thus, maximise work on SIPACO specific middleware).

With these requirements, the prototype developed in this task will provide the platform into which the necessary components can be integrated (both internal SIPACO components and external ones), users can establish their contracting activities in a secure and reliable way and complex relationships between different actors and roles can be achieved via the support provided by intelligent reasoning tools.

### Contract negotiation service

The Contract Negotiation Service is responsible for generation, exchange and handling of information related to contracts. In accordance with the Contract Negotiation Protocol, it will be able to provide the required services as mentioned and will also include security mechanisms and checks for legal validity of the contract.

### Visual contract modelling environment

We will develop a Visual Contract Modelling Environment (VCME) to effectively support users in their tasks related to specifying, negotiating and agreeing on, and monitoring electronic contracts. It supports the Visual Contract Modelling Language (VCML) and the Visual Language for the Negotiation Protocol (VLNP). The development of the VCME will follow best-practice software engineering principles spanning the whole software development lifecycle. The VCME will contain an editor and a viewer for contracts, and a viewer for the bi-directional contract negotiation protocol. The editor and viewer components will be implemented using existing frameworks for graphical user interfaces.

The editor for visual contract specification supports the use of the VCML by end users for specifying and aggregating contracts. The contract viewer will be used for visual contract monitoring. This viewer will allow a consumer to view the life cycle status of the content object and its accompanying contract. A transformer component will be developed that implements the translation concepts between the VCML and the semantic contract models.

The viewer for the negotiation protocol uses the VLNP to allow both consumer and supplier to view the applicable negotiation protocol and the current status of the negotiation process. The translation between the VLNP and the bi-directional negotiation protocol will be implemented by a dedicated transformer component.

### Contract reasoning service

The main goal of this task will be the implementation of a set of constraint reasoning services for contract reasoning within a constraint programming system (e.g., Choco - http://choco.sourceforge.net/). Constraint programming (CP) systems are flexible and fast prototyping environments providing functionalities for solving constraint satisfaction problems (CSP) and for explanation-based constraint programming (e-CP), intended for modeling and solving complex combinatorial problems. In particular, a problem object is created together with a set of related variable objects. Constraints are stated and posted to the problem. Once all variables and constraints have been declared, several algorithms can be applied to the problem: explicit propagation algorithms for pruning the search space, global tree search for finding one or all solutions and local search methods for improving a (possibly infeasible) solution, according to some optimization criterion. We will define a set of reasoning services able to identify negotiable agreements when basic constraint matching does not provide (enough) successful matches and when the contractors (e.g., buyers and/or sellers) are willing to relax some of their constraints.

### Contract monitoring and propagation service

Contents that are aggregations of basic contents depend on aggregated contracts as well. Aggregated contracts depend on states of their base contracts. Changes to base contracts, including revocations, have direct impact on aggregated contracts. Similarly state changes to an aggregated contract need to be synchronised with base contracts. Hence, aggregated contracts provide a network with contracts as nodes. A change to the state of a node is only valid if all dependencies and contract requirements can be satisfied. We will investigate constraint propagation mechanisms over the Web for the management of dynamic relations over variables in contract networks. If conflicts cannot be solved by simple constraint solving and relaxation mechanisms, control will be given to the contract reasoning services. A starting point are constraint-based systems that are used for web-based multimedia content. The monitoring and propagation service will be implemented within this task.

The outcome of WP4 will be 3 deliverables on the SIPACO architecture, the prototypical SIPACO platform environment and an interim report on contract negotiation, visual contract modelling environment, contract reasoning, monitoring and propagation.

## WP 5 Application development and Integration

### Mobile Application Case

The development of the Telefónica application will rely on available content distribution infrastructures for mobile devices and focus on their integration with the SIPACO platform.

WP5 will deal with the design of application case system architecture by distinguishing both components provided by the application itself and modules behind the scope of SIPACO middleware. The design will clearly define interfaces that communicate and coordinate involved components as well as interfaces that provide access points for any identified role of a contracting value chain. This task will provide the Mobile Application System Architecture specification in D5.1.

In parallel, vertical functionalities shall be carefully selected trying to show the most possible SIPACO capacities and emphasize improvements to be obtained by attaching project middleware to existing applications. The final framework will have to be intuitive and easy-to-use by non-technical users (residential customers and professional users without knowledge on legal, contractual and DRM systems) in order to open its utilisation to great and heterogeneous markets. In fact, many of envisaged functionalities both serve residential and professional users, only differing on transmission rates or number of receivers per message (flows).

Once the architecture is fully defined, Telefónica will implement a fully operational prototype for mobile content application, by developing a web portal for its News and Alerts Service. This portal will constitute the web environment where semantically annotated content repositories, contracting and monitoring services and distribution channels are integrated. Selected contents to be included on the application will then be semantically annotated, and SIPACO specific services will be integrated on the platform. Mobile Content prototype will take part of D5.5 development (after an integration phase among the selected application use cases).

### Product Embedded Publishing Case

This task starts with a technical analysis of system integration alternatives for the envisioned application scenario and defining the necessary system landscape.

According to the application requirements and business processes to support, we will design an overall application architecture, which puts the SIPACO infrastructure into the concrete context of an enterprise business solution, where the management of premium content plays an important role.

We will implement a prototype that makes premium content accessible from the embedding workplace environment. As part of that work, we investigate the following alternatives of getting premium content into the workplace.

- Importing and storing premium content in the content management system. That implies that the content needs to be handled by the CMS and contractual information must be integrated into the system.

- Using paid content from external vendors (on demand). In this case the integration of premium content into the work environment must be done by syndication and the SIPACO infrastructure will provide the means for negotiation, accession and control of contractual issues.

We will further implement a prototype of a semantic contract and rights management system (or alternatively: map the SIPACO model to SAP's existing legacy IPRM systems). So finally the embedding of the SIPACO infrastructure into the enterprise business solution will be achieved by designing and implementing enterprise application components which are compliant to the service-oriented architecture of today's enterprise information platforms.

In order to validate the approach and prototypes we will analyse, select and integrate with a sample application scenario such as SRM (Supplier Relationship Management). Therefore we will also prepare a corpus of sample content with semantic annotations, sample contracts, sample combination of rights and obligations for selected business scenarios (defined in WP2).

### Creative Commons

The Creative Commons Case is completely based on content that is offered by Creative Commons sources. Different sources will be bundled to higher-order content services. Content with different Creative Commons license schemes will be composed into commercial and non-commercial content services with precisely defined contracts. Contract networks can be explored by the Visual Contract Modelling Environment which allows a user and a potential creator of subsequent content to understand the internal content and contract structure. Furthermore we will investigate propagation mechanisms and dynamic consequences on content under Creative Commons licenses if license schemes are changed. The interplay between reasoning and propagation mechanisms will try to find new content equilibria that reassure the validity of composed contents.

In a second step this approach will be extended to mix Creative Commons content with traditional content under non-commercial or commercial ("all-rights reserved") contracts. Because all computational modules are within the vicinity of SIPACO, we can freely reconfigure and simulate business models on top of existing, real-life content provided by external content sources.

### Multimedia Content case

Based on the Alinari online photo repository, we will set up an application case that investigates the generation and selection of premium content and content bundels according to contract specifications. On technical level, the online photo repository will be connected to the SIPACO contract middleware while on application level, Alinari will integrate the visual contract modelling environment so that users can actively develop visual contractual descriptions that are used as specifications for the underlying reasoning service.

### Open Integration Testbed

The project has three application test cases in which SIPACO will be integrated into complex system architectures at the partners' sites. Integration with large real-world systems is a well-known practical problem for research projects, because all-too often, the integration lessons are insufficient due to the prohibitively high cost, or because of industrial partners having security requirements that make testing difficult. In SIPACO, we partition the problem:

- Integration of SIPACO components into partners' systems will have a well defined funding ceiling to ensure project funds get a good cost benefit.

- A "well-behaved" open integration test bed will be developed which allows application partners as well as the researchers, to benchmark their integrated systems against the test cases provided in the test bed.

This approach will also prove useful for the exploitation of the SIPACO infrastructure in the Open Source Version, because third parties will also be able to connect to the integration test bed. This opens the opportunity for a sustained feedback loop between SIPACO and interested RTD communities, even beyond the project time line.

The outcome of WP5 will be 6 deliverables: one on each application case, a report on the open testbed and a the specification of the SIPACO architecture and the open testbed.

## WP 6 User Validation and Feedback

The validation process will be carried out after an initial verification and system usability report that will be performed at first across Europe and through the selected countries involved in this project. For each application domain, a user group will validate the tools and services that are provided by SIPACO. In cases where traditional services already exist, we will compare their experiences and discuss further improvements and exploitation potentials.

The outcome of WP6 will be 3 deliverables, i.e. a user validation plan, a validation report on all applications and a validation report on the SIPACO infrastructure

### User Validation Plan

In the first phase, a general validation procedure will be defined and adapted to the particular needs and requirements of each application domain. Methods that have been successfully used in comparable projects are structured (online) questionnaires, user trials, structured interviews and thinking aloud protocols.

### Validation of contract models

Validation of contract models will be performed by means of dedicated experiments defined around the following dimensions:

- integration of components,

- applicability of components to the case studies and their possible benefits,

- precision in coping with requirements coming from case studies,

- fitness of the ontology in supporting reasoning tasks.

### Validation of Mobile Application Case

The validation of Telefónica I+D application will cover different aspects that today represent constraints and limitations that are difficult to overcome. The idea of the application domain is to extend the scope of mobile content distribution further than actual fixed business models. It will emphasize on:

- Measuring the degree of adaptation of the platform attending to user terminals and delivery channels (users can get their preferred contract depending on their devices and on a context-aware manner). This issues also includes the validation of business models included in each scenario.

- Validating the integration of available contents with SIPACO middleware. Because of the implicit difficulties due to the decentralized nature of the Mobile content use case, it will provide reliable and realistic feedback of SIPACO middleware performance and usability on further potential new uses.

- Ensuring that each involved role on the complex premium content generation value chain gets an appropriate access point and interfaces to the system (by the introduction of specific profiles) on a complex and distributed environment, such as the mobile one, where networks are owned by operators, contents by content providers and distribution channels and libraries by service providers. This fact is in close relation to the reliability of the system on distributed environments and infrastructures.

- Verifying that the introduction for SIPACO middleware does not cause a lack of usefulness but extend user capabilities in a seamless way. Contracting and monitoring phases must be transparent enough to assure later user acceptance.

### Validation of Product Embedded Publishing Case

The Product Embedded Publishing case develops an application that binds premium contents to a product, in this case a software product. The validation of this case will be done by a sufficiently broad content sample that is enriched by electronic contracts. The functionalities and application potential will be discussed with different users, such as content editors, intermediaries and end users. Emphasis will be laid on the validation of mechanisms that allow different contract partners to provide their content with appropriate electronic contract descriptions by leveraging SIPACO's visual contract modelling environment.

### Validation of Creative Commons Case

The validation of inferred contracts within the first phase can be simply achieved by comparison with a look-up table that includes all possible combinations of Creative Commons licenses, i.e. 43 different licenses. Propagation mechanisms will be investigated by simulation, by changing contract license terms during run-time. By application of different heuristic strategies, propagation and reasoning cycles should end up in content equilibria with well-formed and valid contracts for all contents with the affected content network.

These results and experiences will be used for the second phase within the Creative Commons application domain when integrating also traditional ("all-rights protected") content. Resulting contracts will be discussed with legal experts from application partners and from the area of European Internet Law, such at the FIR at the University of St. Gallen. The outcome will show whether mixing Creative Commons with traditional content is a manual task or can be at least partially supported by automatic reasoning and propagation services as envisioned by SIPACO.

### Validation of Multimedia Content Case

The validation of the Multimedia Content case will be based on user tests. One user group will be trained on the visual contract modelling environment so that they can describe contractual specifications. Another user group will use Alinari's traditional search system. Both user groups will receive the same set of search tasks that shall be performed on the SIPACO-enhanced and the traditional online photo system. We will evaluate the quality of the result sets and perceived usability. Futhermore we will discuss with both user groups the potential of the SIPACO-enhanced system for further development and exploitation.

### Validation of SIPACO infrastructure

The validation of the infrastructure must include metrics for ease of setting up a semantic contract and content management system, and for maintenability of the resulting environment. The validation will be done primarily by technology providers or integrators, rather than end users. Telefonica I+D will lead this task, with strong involvement from SAP and Alinari.

The outcome of WP6 will be 3 deliverables: a user validation plan, a validation report on all applications and a validation report on the SIPACO infrastructure.

## WP 7 Revision Cycle

On the basis of the user validation and on the basis of a project-internal evaluation, we will go through a revision cycle of the research and application development process. According to the areas as indicated by WP2, WP3 and WP4, we will review the business framework and resulting business models, contract models and visual representations, the SIPACO system architecture, all application designs and implementations.

The output of WP7 will be the final specifications and sample case prototypes.

## WP 8 Dissemination and Exploitation

Today the market lacks a real, harmonized, savvy, reliable, trusted ecommerce European system. SIPACO will be finally the first real answer to this major issue in the e-commerce field.

Dissemination is concerned with transferring the project's results to other communities and partners outside the project. Therefore, SIPACO establishes a number of accompanying measures taken by commercial and academic partners, respectively, in order to exploit and disseminate the findings of the project. We anticipate three specific areas of activity:

- Networking with adjacent research communities

- Dissemination of project achievements in academic and professional circles.

- Technology exploitation planning.

### Networking / Transfer with the FP6 Research Community

We anticipate that the knowledge content carrier structure as well as the results of the user validation of the methodology and software prototypes will be value-added for adjacent research communities. There will be three SIPACO community round tables. Also, we will be running a web site and the typical electronic dissemination facilities.

### Dissemination and Technology exploitation planning

As described in detail in chapter B4, the application partners Telefónica I+D, SAP and Alinari will use proven dissemination channels for disseminating SIPACO results. Telefónica I+D is Telefónica's R&D department and is therefore used as a scout for new and commercially attractive concepts and technologies. Similarly, SAP Research explores new technologies that will be screened during the product design process at SAP. In both cases, SIPACO results will be communicated via internal dissemination channels. Furthermore, SAP is the largest software company in Europe. Hence, it is natural to exploit SAP's strength and positioning at important fairs, such as CEBIT or SAPHIRE for presentation of results to a broad audience. During the past few years, these events have accumulated attention by leading politicians and top management. Other dissemination and exploitation activities are described in chapter B.3.

For the academic partner, dissemination will be a continuous activity including submission of papers to the relevant workshops, conferences, and journals (e.g. ACM CIKM, the International Semantic Web Conference, PAKM Conference, Knowledge Technologies Conference, etc.).

The outcome of WP8 will be 4 deliverables encompassing a technology exploitation plan, a risk assessment and technology watch report, a dissemination report and finally an Open Source Software Solution package for all software components that will be protected by Open Source Software licenses.

The dissemination of the SIPACO results will be an ongoing and progressive process, which will be carried out in three phases as described below:

The outcome of WP8 will be four deliverables, ie. a SIPACO web site, web log and project presentation, a technology exploitation plan, a risk assessment and technology watch report and a final open SIPACO workshop with invited talks and refereed papers.

## SIPACO  Workplan: timing, workpackages, tasks (GANTT)

## PERT Chart

Key and Explanation to Pert Chart

|  | Tasks |  | Dependency | Explanation | Dependency | Explanation |
| --- | --- | --- | --- | --- | --- | --- |
| WP01 |  | Project Management |  |  | in (all) | All other workpackages refer to WP01 |
|  | 11 | Coordination and Financial Administration | x |  |  |  |
|  | 12 | Technical Coordination & Contingency Planning | x |  |  |  |
|  | 13 | Quality Management and Self Assessment | x |  |  |  |
| WP02 |  | Economic, societal and technical Requirements |  |  | in (WP07) | revision cycle in WP07 |
|  | 21 | Business background analysis and design of viable business models | x |  |  |  |
|  | 22 | Generic business model framework for premium content | x |  |  |  |
|  | 23 | Consumer attitudes towards premium content | x |  |  |  |
|  | 24 | Technical platform requirements for SIPACO |  |  | in (41) |  |
|  | 25 | Development of business models for each application domain | x |  |  |  |
| WP03 |  | Contract Modelling and Reasoning |  |  | in (WP07) | revision cycle in WP07 |
|  | 31 | Semantic Contract Models |  |  | in (32,33,36) | central modelling task |
|  | 32 | Visualisation of semantic contract models | 31 |  |  |  |
|  | 33 | Contract reasoning | 31 |  | in (36, 44) | central process model + algorithms |
|  | 34 | Bi-directional negotiation protocol |  |  | in (42, 35) | description of negotiation plans |
|  | 35 | Visualisation of the negotiation protocol | 34 |  |  |  |
|  | 36 | Contract monitoring and propagation | 34 |  | in (45) |  |
| WP04 |  | Design and Implementation of SIPACO Infrastructure |  |  |  |  |
|  | 41 | SIPACO Architecture | 24 | Infrastructure constrained by chosen platform |  |  |
|  | 42 | Contract negotiation service | 34 | defined in 34, implemented here |  |  |
|  | 43 | Visual contract modelling environment | 35 | specified in 35, implemented here |  |  |
|  | 44 | Contract reasoning service | 33 | specified in 33, implemented here |  |  |
|  | 45 | Contract monitoring and propagation service | 36 | specified in 36, implemented here |  |  |
| WP05 |  | Application development and Integration | WP02 | Business requirements must be addressed | T41 | Infrastructure needed for applications |
|  | 51 | Telefonica |  |  | in (62) |  |
|  | 52 | SAP |  |  | in (63) |  |
|  | 53 | Creative Commons |  |  | in (64) |  |
|  | 54 | Alinari |  |  | in (65) |  |
|  | 55 | Integration Testbed | 41 | Infrastructure is basis for the testbed | in (66) |  |
| WP06 |  | User Validation and Feedback |  |  |  |  |
|  | 61 | User Validation Plan |  |  | in (62-66) | Actual validations refer to validation plan |
|  | 62 | Validation of TFC App | 51, 61 |  |  |  |
|  | 63 | Validation of SAP App | 52, 61 |  |  |  |
|  | 64 | Validation of Creative Commons Case | 53, 61 |  |  |  |
|  | 65 | Validation of Alinari App | 54, 61 |  |  |  |
|  | 66 | Validation of SIPACO infrastructure | 41, 61 |  | 55 |  |
| WP07 |  | Revision cycle |  |  |  |  |
|  | 71 | Analysis and Design - Revision | WP02 | Revision of technical requirements | WP03 | Revision of contract modelling |
|  | 72 | Methodology - Revision | WP02 | Revision of business modelling |  |  |
|  | 73 | Application Development - Revision | WP04 | Revision of architecture | WP05 | Revision of applications |
|  | 74 | Validation Cycle | WP06 | Short final validation cycle |  |  |
| WP08 |  | Dissemination and Exploitation |  |  |  |  |
|  | 81 | Networking / Transfer with the FP6 Research Community |  |  |  |  |
|  | 82 | Dissemination (commercial and academic) |  |  |  |  |
|  | 83 | Technology exploitation planning |  |  |  |  |
|  | 84 | Risk assessment and technology watch |  |  |  |  |
|  | 85 | Open Source Solution Package | WP04, 53 | activity here is to make it freely accessible |  |  |

Milestones of SIPACO

| Milestone | Deliverable Number | Deliverable Code | Deliverable Title | Due Date of Deliverable |
| --- | --- | --- | --- | --- |
| MS 01 | D06 | D2-1 | Business framework for premium content incl. consumer attitudes towards premium content | M08 |
| MS 02 | D10 | D4-1 | Interim report on SIPACO architecture | M12 |
| MS 03 | D11 | D3-1 | Initial report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation | M14 |
| MS 04 | D14 | D4-2 | Prototypical SIPACO Platform environment | M17 |
| MS 05 | D19 | D6-1 | User Validation Plan | M18 |
| MS 06 | D28 | D6-2 | Validation report on applications | M22 |
| MS 07 | D30 | D5-5 | Open Testbed | M23 |
| MS 08 | D32 | D5-6 | Specification of SIPACO architecture & open testbed | M24 |
| MS 09 | D37 | D8-4 | SIPACO Final Workshop | M28 |
| MS 10 | D39 | D7-3 | Final application demonstrators | M30 |
| MS 11 | D41 | D8-5 | Open Source Software Solution Package | M30 |
| MS 12 | D43 | D1-16 | Final External Report and Project Archive | M30 |

Workpackage list

| Work-package No | Workpackage title | Lead contractor No | Person-months | Start month | End month | Deliv-erable No |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Project Management | MCM | 21 | 0 | 30 | D01, D03-D05, D07, D08, D12, D13, D21, D29, D33, D36, D42, D43 |
| 2 | Business, societal and technical Require-ments Analysis | MCM | 48 | 0 | 12 | D06, D09 |
| 3 | Contract Modelling and Reasoning | ISTC-CNR | 78 | 0 | 21 | D11 |
| 4 | Design and Implementation of SIPACO infrastructure | SRFG | 87 | 3 | 21 | D10, D14, D18 |
| 5 | Application development and integration | SAP | 104 | 10 | 26 | D15, D16, D17, D26, D30 |
| 6 | User Validation and Feedback | Telef. I+D | 42 | 10 | 26 | D19, D28, D34 |
| 7 | Revision Cycle | UPB | 52 | 19 | 30 | D35, D38, D39, D40 |
| 8 | Dissemination and Exploitation | ALI | 56 | 0 | 30 | D02, D25, D27, D37, D41 |
|  | TOTAL |  | 487 |  |  |  |

Deliverables list

| Deliverable No | Deliverable title | Delivery date | Nature | Dissemination level |
| --- | --- | --- | --- | --- |
| D01 | D1-1: Progress Report | 2 | R | CO |
| D02 | D8-1: SIPACO Website and presentation | 4 | O | PU |
| D03 | D1-2: Progress Report | 4 | R | CO |
| D04 | D1-3: Progress Report | 6 | R | CO |
| D05 | D1-4: Progress Report | 8 | R | CO |
| D06 | D2-1: Business framework for premium content incl. consumer attitudes towards premium content | 8 | R | PU |
| D07 | D1-5: Progress Report | 10 | R | CO |
| D08 | D1-6: Periodic Activity Report | 12 | R | CO |
| D09 | D2-2: Business models for all application domains | 12 | R | RE/PU |
| D10 | D4-1: Interim report on SIPACO architecture | 12 | R | RE |
| D11 | D3-1: Initial report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation | 14 | R | PU |
| D12 | D1-7: Progress Report | 14 | R | CO |
| D13 | D1-8: Progress Report | 16 | R | CO |
| D14 | D4-2: Prototypical SIPACO Platform environment | 17 | P | RE |
| D15 | D5-1: Application case Mobile Content | 17 | P | RE |
| D16 | D5-2: Application case Product Embedded Publishing | 17 | P | RE |
| D17 | D5-3: Application case Multimedia Content | 17 | P | RE |
| D18 | D4-3: Interim report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation | 21 | R | RE |
| D19 | D6.1: User Validation Plan | 18 | R | RE |
| D20 | D1-9: Progress Report | 18 | R | CO |
| D21 | D1-10: Progress Report | 20 | R | CO |
| D25 | D8-2: Technology exploitation plan | 20 | R | RE |
| D26 | D5-4: Application case Creative Commons | 21 | P | PU |
| D27 | D8-3: Report on risk assessment and technology watch | 21 | R | RE |
| D28 | D6.2: Validation report on applications | 22 | R | RE |
| D29 | D1-11: Progress Report | 22 | R | CO |
| D30 | D5-5: Open Testbed | 23 | P | PU |
| D31 | D1-12: Periodic Activity Report | 24 | R | CO |
| D32 | D5-6: Specification of SIPACO architecture & open testbed | 24 | R | PU |
| D33 | D1-13: Progress Report | 26 | R | CO |
| D34 | D6-3: Validation report on the SIPACO infrastructure | 27 | R | PU |
| D35 | D7-1: Final Architecture Specification | 28 | R | RE/PU |
| D36 | D1-14: Progress Report | 28 | R | CO |
| D37 | D8-4: SIPACO Final Workshop | 28 | O | PU |
| D38 | D7-2: Final specification - business and semantic models and languages |  | R | RE/PU |
| D39 | D7-3: Final application demonstrators | 30 | P/D? | RE/PU |
| D40 | D7-4: Final technology validation report (summary) | 30 | R | PU |
| D41 | D8-5: Open Source Software Solution package | 30 | R/O | PU |
| D42 | D1-15: Final External Report | 30 | R | RE |
| D43 | D1-16: Final Internal Report | 30 | R | CO |

Workpackage description

| Workpackage No. | 1 - Project Management |  | Start date or starting event: |  |  |  |  | KO Meeting |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 10 | 11 | 0 | 0 | 0 | 0 | 0 |  |

Objectives - Ensure the timely execution of all project related activities, paying attention to resource efficiency and effectiveness - Manage and control the project's resources, budget, time plans and activities and represent the project externally in all matters – financial, administrative, technical, contractual - Guarantee the timely delivery of agreed-upon deliverables - Ensure the best quality of project deliverables by following appropriate technical quality assurance plans - Assure an effective internal and external project communication to optimise the utilisation of project results

Description of work: The project management is responsible for the day-to-day operation of the project to assure – in co-operation with the workpackage leaders and the working group leaders – that project milestones are reached within the proposed time-period, and agreed-upon deliverables are issued in a timely manner and in high quality. This task is carried out by the project co-ordinator and contains the following: - Liaison with project partners as well as the European Commission - Co-ordination and preparation of consortium meetings and technical workshops - Internal and external communication of project milestones and results - Internal and external reporting: activity plans, management reports to the other project partners and the European Commission providing information on all administrative and financial aspects - Conflict management - Quality assurance and control The co-ordinator will be assisted by the project core group (PCG) and the leaders of each workpackage. The latter are responsible for: - Liaison with the other partners of the working group - Preparation of working group meetings (agenda, venue, minutes) - Internal communication with regards to project milestones and results, activity plans, and management reports - Quality control of workgroup-related workpackages - Conflict management within the working group - Communication of work-related conflicts with regards to workplan resources

Deliverables - D1-1: Progress Report - D1-2: SIPACO Website and web log - D1-3: Progress Report - D1-4: Progress Report - D1-5: Progress Report - D1-6: Progress Report - D1-7: Periodic Activity Report - D1-8: Progress Report - D1-9: Progress Report - D1-10: Progress Report - D1-11: Progress Report - D1-12: Progress Report - D1-13: Periodic Activity Report - D1-14: Progress Report - D1-15: Progress Report - D1-16: Final External Report - D1-17: Final Internal Report

Milestones and expected result MS 12: D1-16: Final External Report and Project Archive (M30)

| Workpackage No. | 2 - Business, societal and technical Requirements Analysis |  | Start date or starting event: |  |  |  |  | M01 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 15 | 7 | 3 | 0 | 9 | 8 | 6 |  |

Objectives - Analysis of business models, pricing and product strategies, legal requirements, and license and purchase contract schemes for paid content leading to an integrated economic view on the emerging paid content industry. - Development of a business framework for paid content and taxonomy of paid content types - Derivation of business requirements from viable business models for SIPACO-enabled service infrastructures.

Description of work: Task 2.1 Business background analysis and design of viable business models (13 PM) - Collection of specifications and business models, products and pricings about actual strategies and offers of Application partners. - Analysis and gathering of limitations on actual Application partners services and business models in relation to contracting strategies, licensing, legal issues and DRM systems. - Review of novel business and technical areas where Application partners are directing their actual R&D. - Collection of SIPACO requirements that would enhance actual services and applications as well as provide the baseline to develop innovative ones. Those requirements would serve as input from WP3 business modelling activities for each of the application domains. Task 2.2 Generic business model framework for premium content (5 PM) - Analysis of literature on pricing and product strategies for digital content [desktop research] - Analysis of viable business models and product strategies of the content and digital media industry [online research and interviews] - Portal provider / news provider - Automatic content aggregators (Topix.net, Google News, ) - Research organisations, e.g. TWI, DIN - Traditional media industry, e.g., newspaper - mobile telecommunication provider - Analysis of commercial and non-commercial licensing and purchase contracts for paid content [online research and interviews] - Creative Commons, Open Access License, Open Source License - Traditional media license and purchase contracts - Licsensing and purchase contracts of application partners and media industry - Development of a taxonomy for licensing and purchase contracts - Interviews with experts from [interviews] - digital media industry (e.g., Alinari, Bertelsmann, RTL, …) - digital telecommunication industry (e.g., Telefonica, T-Mobile, Vodafone, …) - service providers for paid content (e.g., Firstgate, T-Pay, …) - experts on Internet Law and IPR law (e.g., H. Burkert, ...) - Development of a paid content taxonomy - Derivation of a general business framework for paid content - Modeling of generic business framework with the e3-modelling tool; development of a business model taxonomy for paid content industry - Review of business framework Task 2.3 Consumer attitudes towards premium content (8 PM) - Collection of available studies on premium and paid content from partners, online sources and professional providers - Analysis of studies and discussion with application partners - Analysis of the impact of individual premium content such as provided under Creative Commons or other license schemes for commercial and non-commercial use. - Discussion of an integrated view with experts on the basic attitiude of individuals and organisations on different kinds of premium content classes. Task 2.4 Technical platform requirements for SIPACO (7 PM) - Requirements analysis for Visual Modelling Environment with respect to platform dependencies and its integration with other SIPACO components and services Task 2.5 Development of business models for each application domain (15 PM) - Discussion of business framework with each application partner - Integration of business strategies for paid content with business framework for each application partner - Derivation of business requirements on business models, product and pricing strategies and supporting applications for each partner - Analysis of business models and application domains together with user roles and tasks as a foundation for visual language design and specification of the Visual Modelling Environment, including the derivation of general requirements For each application domain - Classification of business model in business model taxonomy and paid contents in content taxonomy - Derivation of innovative business models that leverage digital contents, semantic annotated contractual information and service oriented architectures within the boundaries of the business requirements for each partner. Business model includes designs of the organisation, processes and services from usage and business perspectives. Types of digital contents will be elaborated. Focus is laid on creation of new content products by aggregation of existing paid content. - Modelling of different business models including paid content processing streams (tool e3-value flow model [Gordjin/Akkermans, 2001] und Use Case Maps (Buhr, 1998), vgl. EU-project Obelix). Division between generic and specific parts of the business model. Generic parts will become the basis for business reference models. - Derivation of domain-specific requirements for visual language design and specification of the Visual Modelling Environment

Deliverables - D2-1: Business framework for premium content incl. consumer attitudes towards premium content - D2-2: Business models for all application domains

Milestones and expected result MS 01: D2-1: Business framework for premium content incl. consumer attitudes towards premium content (M08)

| Workpackage No. | 3 - Contract Modelling and Reasoning |  | Start date or starting event: |  |  |  |  | M01 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 6 | 6 | 15 | 41 | 0 | 5 | 5 |  |

Objectives It is the objective of this work package to define both semantic contract models and visual end-user languages for contracts. The semantic contract models will be based on a unified ontology library. The Visual Contract Modeling Language (VCML) is intended to make the contract models more accessible to the different groups of end users. It will be defined using a meta-modelling approach. Based on the metamodel, model transformations will specify the relation between the visual contract models and semantic contract models. This relation will be the basis for translational mappings between the two representations. The semantic contract models will be the foundation for contract reasoning. A negotiation protocol will be defined to guide the process of contract negotiation. The protocol will be accompanied by a Visual Language for Negotiation Protocol (VLNP) for presenting both the protocol and its execution state to users. - Developing of a constraint-based model for supporting the process of contract negotiation. - Definition of a set of negotiations strategies embedding a set of constraint reasoning functionalities for propagation, consistency checking and explanation-based reasoning.

Description of work: Task 3.1. Semantic Contract Models (29 PM) - Define a unified ontology library for: the content that is traded, the social context in which it is used, the economic issues entailed by content trading, the legal issues raised by content trading, properties, rights, legal constraints, temporal and spatial concepts over these entities (i.e. the processes that take place in space-time and involve those entities). - Defined the elements of the context in terms of regulations and commitments indicated in the contract. As one of SIPACO’s primary challenges is the extension of classical rights management systems in media industry (towards flexible rights management services for dedicated applications in other knowledge- and IPR-related industry), the foundational nature of our ontology library will yield an underlying core meta-model for applications, and a semantic engine to feed a (graphical) description language. The language will include primitives for the modelling of contracts, their negotiation, management and life cycle. Task 3.2. Visualisation of semantic contract models (15PM) - Define a Visual Contract Modeling Language (VCML)—syntax and semantics—for specification of contracts based on analysis of both application domains (end-user groups and domain-specific concepts) and existing languages (e.g. Rights Expression Languages) and systems (e.g. Digital Rights Management Systems) - Formalize language definition by a meta-modelling approach yielding a MOF-compliant meta-model of the VCML - Establish a library of recurring patterns of contract specification and contract templates - Develop concepts that support end users in merging and aggregating contracts (contract propagation) on a visual level based on experience gained from contract patterns - Specify translations between the visual contracts of VCML and semantic contract models based on the concepts of the Model Driven Architecture (MDA) by defining meta-models for both representations and model transformation to support automatic translation Task 3.3. Contract Reasoning (13 PM) The main goal of this task will be the developing of a constraint-based approach for supporting the automation of contract negotiation. In particular, constraint-based reasoning functionalities, embedded in the negotiation reasoning patterns, will extends basic constraint satisfaction with constraint relaxation analysis to not only discover possible agreements, but also potential agreements, which require additional negotiations. We will classify agreement candidates in at least two sets: matching agreements and negotiable agreements, where in latter the area of reasoning is defined by the negotiation space. This space comprises the negotiation issues, the boundaries of these issues, and the areas of compromise. In particular, we will demonstrate how contract negotiation protocols can benefit from a constraint-based reasoning which identifies agreement candidates and structures the subsequent negotiation. Task 3.4. Bi-directional negotiation protocol (8 PM) - We will define and model an ontology which will define the vocabulary and the semantics for contracts - We will develop a protocol used for the exchange of information related to contract negotiation processes similar to the FIPA Contract Net Interaction Protocol. - We will define the communicative acts for requesting proposals, automated negotiation and approval of the contract. Task 3.5. Visualisation of the negotiation protocol (5 PM) - Develop a Visual Language for the Negotiation Protocol (VLNP) as a visual end-user language for contract negotiation between suppliers and cosumers of content which supports: - visualisation of the negotiation protocol and its execution state, - consumers and suppliers in agreeing on contracts, - typical negotiation scenarios and business models, - both exchanging complete contracts and parameters for configuring contracts. Task 3.6. Contract Monitoring and Propagation (9 PM) The objective of this task is the specification of a constraint-based system that allows contract monitoring and propagation of contractual changes throughout contract networks. This work will be done in cooperation with task 3.3. Because in task 3.3., more complex issues will have to be solved, the mechanism used in task 3.6. will be a lean constraint-based system that is better suited for efficient use during contract execution.

Deliverables - D3-1: Intial report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation

Milestones and expected result MS 03: D3-1: Intial report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation (M14)

| Workpackage No. | 4 - Design and Implementation of SIPACO infrastructure |  | Start date or starting event: |  |  |  |  | M01 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 13 | 24 | 15 | 13 | 15 | 4 | 4 |  |

Objectives - Software design and implementation of the SIPACO architecture - Implementation of a set of negotiations protocols (strategies) for finding a contract agreement embedding a set of constraint reasoning services for propagation, consistency checking and explanation-based reasoning. - Visual Contract Modelling Environment (Editor for contract specification and presentation in visual contract language; Viewer for monitoring the negotiation process). - Implementation of a constraint-based model for supporting the process of contract negotiation within a constraint programming environment. - Development of a web-based contract propagation system - We will develop a Visual Contract Modelling Environment (VCME) consisting of an editor and a viewer for contracts, and a viewer for the bi-directional contract negotiation protocol. Transformer components will implement the mapping of the visual representations that are used in the editor and viewer components to the underlying representations of Contract Monitoring and Propagation and Contract Negotiation services. - Viewer for monitoring the negotiation process. - Development of a web-based contract propagation system - SE process: design, implementation … - Implementation of a constraint-based model for supporting the process of contract negotiation within a constraint programming environment. - Implementation of a set of negotiations protocols (strategies) for finding a contract agreement embedding a set of constraint reasoning services for propagation, consistency checking and explanation-based reasoning.

Description of work: Task 4.1. SIPACO architecture (27 PM) This task deals with the definition and subsequent development of a Service Oriented Architecture (SOA) which must be able to mediate between presentation layer applications, contractual metadata management systems and content repositories, by: - Defining (semantic) web service interfaces and descriptions for involved components. Developing a reasoning system that makes use of semantic descriptions of services to automate and adapt system behaviour to user needs. - Providing horizontal services such as services directory, services composition tools (through semantic web services orchestration and choreography) and dynamic management modules that allow users to adopt variable roles on contracting value chain. - Providing an API to the novel user interfaces (visual, natural language) that ensure semantically enriched interaction with the SIPACO middleware and intuitive actions over the contracting and consumption phases. - Integrating services operation in a unified and seamless manner through adaptable interfaces to external components/systems (for application domains). Task 4.2. Contract Negotiation Service (13 PM) This service will implement the strategies and plans researched in Task 3.4 (Bidirectional negotiation protocol). - We will develop a service for contract negotiation that automatically generates a contract that takes the preconditions given by the consumer and the supplier of the respective object into account. - We will develop this service (along with the Contract Negotiation Protocol) that enables the exchange of information needed for the automated contract negotiation process between consumer and supplier of digital content objects. - The exchange of information related to the contract negotiation will be encrypted with strong algorithms in order to provide an appropriate level of information security. - The Contract Negotiation Service will be designed and implemented in a way that the generated contract is valid according to the contract ontology developed in Task 3.1. (Semantic Contract Models). Task 4.3. Visual Contract Modelling Environment (VCME) (14 PM) - Develop Visual Contract Modelling Environment (VCME) following software engineering methodology and using existing frameworks for graphical user interfaces; the VCME will consist of the following modules: - visual editor for contract specification by end users which supports the Visual Contract Modelling Language (VCML), - contract viewer for visual contract monitoring allowing users to monitor the life cycle status of the content object and its accompanying contract. This viewer will only support simple cursor mechanisms, - a transformer component that implements the translation concepts between the VCML and the semantic contract models (see Task 3.2) and interfaces the Contract Monitoring and Propagation Service; this component will be used by the editor and viewer components, - a viewer for the Visual Language for the Negotiation Protocol (VLNP) that allows both consumers and suppliers to view the negotiation protocol and the execution status of the negotiation process, - a transformer component that implements the translation between the VLNP and the bi-directional negotiation protocol which interfaces the Contract Negotiation Service and will be used by the viewer. Task 4.4. Contract Reasoning Service (18 PM) The main goal of this task will be the implementation of a set of constraint reasoning services for contract reasoning within a constraint programming system. Constraint programming (CP) systems are flexible and fast prototyping environments providing functionalities for solving constraint satisfaction problems (CSP) and for explanation-based constraint programming (e-CP), intended for modeling and solving complex combinatorial problems. Once a problem is represented as a CSP, several algorithms can be applied to the problem: explicit propagation algorithms (for pruning the search space), global tree search for finding one or all solutions and local search methods for improving a (possibly infeasible) solution, according to some optimization criterion. We will define a set of reasoning services able to identify negotiable agreements when basic constraint matching does not provide (enough) successful matches and when the contractors (e.g., buyers and/or sellers) are willing to relax some of their constraints. There are two challenges to this task: firstly the chosen formalism must be mapped onto the problem domain of contracts while preserving the ontological constraints and secondly, the extended CSP system must be integrated in the service architecture, taking into account the distribution aspects of deployed SIPACO systems. Task 4.5. Contract Monitoring and Propagation Service (15 PM) - We will develop a service that monitors the use of digital content objects that are bound to a specific contract. - We will develop a service that detects and reports unauthorized usage of digital content objects to the supplier of the respective object. - For fraud prevention, the exchange of information sent will be encrypted and/or signed by standardized methods. - Implementation of contract propagation system (prototype).

Deliverables - D4-1: Interim report on SIPACO architecture - D4-2: Prototypical SIPACO Platform environment - D4-3: Interim report on Semantic Contract Model, Contract Reasoning, Monitoring and Propagation, Negotiation Protocol and Visualisation

Milestones and expected result MS 02: D4-1: Interim report on SIPACO architecture (M12) MS 04: D4-2: Prototypical SIPACO Platform environment (M17)

| Workpackage No. | 5 – Application development and integration |  | Start date or starting event: |  |  |  |  | M10 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 7 | 11 | 4 | 3 | 33 | 29 | 17 |  |

Objectives - Final development and integration of application domain systems with SIPACO middleware - Setting up of final test-sites for each application use case. - Extend an existing application of a real business case for paid content for flexible utilization of premium content. - Integrate and use the SIPACO infrastructure for handling the paid content services. - Create a prototype for actual use and validation - Use the prototype in real or simulated business cases for evaluation of the SIPACO concepts and infrastructure

Description of work: Task 5.1 Application development of Mobile Case (35 PM) Final application development of Telefónica involves definition, development and setting-up tasks detaching: - Requirements and architecture design: - Collection of technical requirements associated to the mobile content distribution and publication platform. - Selection of available components that must be integrated with SiPaCo middleware (DRM, ACM, delivery channels, …) - Definition of interfaces between SiPaCo middleware and mobile platform. - Design of new components to be developed during the project to extend actual applications. - Prototype implementation: - Development of needed and unavailable components identified on the application case. - Integration with SiPaCo infrastructure through the publication of contracting services, development of external interfaces and end-points for involved roles, translation of high-level contract description into lower layer implementations (DRM systems, Content Management Systems). - Incorporation of Contents: - Semantic annotation of contents to be included into the application use case. - Inclusion of contents into available library services. Task 5.2 Application development of Product Embedded Publishing Case (31 PM) - Design overall application integration architecture for the application scenario, including all relevant backend systems and components - Analysis of the technical infrastructure for the application - Review of requirements from WP 2 - Design of overall application architecture - Implementation of integrated application prototype - Extend application for use of paid content by development of new components for the incorporation of paid content into the application logic - Integrate paid content into application (Syndication of remote content and transfer of content into local repositories) - Implement component and integrate services of SIPACO for contract negotiation - Implement component and Integrate services for contract monitoring and propagation Task 5.3 Application development Creative Commons Case (13 PM) - Design of an application architecture for the selected (see. WP2, task 2.5) Creative Commons case by maximally leveraging the SIPACO architecture. - Implementation of the Creative Commons application case (phase 1) - Review and simulation tests (see WP6, task 6.4) - Design of an application architecture for the selected (see. WP2, task 2.5) Creative Commons case (phase 2) by integration of traditional ("all-rights reserved") content. - Review and simulations tests (see WP6, task 6.4) Task 5.4 Application development of Multimedia Case (19 PM) - Design of an application architecture for the selected (see WP2, task 2.4) Multimedia Content case by integration of the SIPACO middleware into the Alinari online photo suite. - Implementation of the Multimedia Content case. - Review and end user tests (see WP6, task 6.5) - Revision of application (see WP7, task 7.2.) Task 5.5 Open Integration Testbed (8 PM) In this task, a "well-behaved" open integration test bed will be developed which allows application partners as well as the researchers, to benchmark their integrated systems against the test cases provided in the test bed. Third parties will also be able to connect to the integration test bed. This opens the opportunity for a sustained feedback loop between SIPACO and interested RTD communities, even beyond the project time line.

Deliverables - D5-1: Application case Mobile Content - D5-2: Application case Product Embedded Publishing - D5-3: Application case Multimedia Content - D5-4: Application case Creative Commons - D5-5: Open Testbed - D5-6: Specification of SIPACO architecture & open testbed

Milestones and expected result MS 07: D5-5: Open Testbed (M23) MS 08 :D5-6: Specification of SIPACO architecture & open testbed (M24)

| Workpackage No. | 6 - User Validation and Feedback |  | Start date or starting event: |  |  |  |  | M10 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 5 | 5 | 6 | 4 | 12 | 5 | 4 |  |

Objectives The validation of SIPACO results will be performed on two levels. On the user level, it will be evaluated in each application domain whether contract-enhanced contents and underlying contract services provide innovative and superiour functionalities and characteristics that go beyond traditional Content Management and DRM systems. On the second level, we will evaluate contract models, contract components and the SIPACO architecture from a technical point of view.

Description of work: Task 6.1 User Validation Plan (4 PM) For all applications, conceptual models and main technical components, a validation plan is developed which describes dedicated validation goals, methods and procedures. This plan will encompass evaluations on the following levels: user experience, applicability of components, level of technical integration, deviation between requirements and applications or compontents and fitness of semantic descriptions for supporting reasoning tasks within the application domains of SIPACO. Task 6.2 Validation of Mobile Application Case (11 PM) - The validation of Telefónica application makes emphasis on the measurement of SIPACO middleware performance and degree of adaptation on mobile environments. This task tries to comply with some objectives that can be expressed as magnitudes or system features to be measured: - It will be verified that content can be successfully created and consumed over heterogeneous delivery channels and user terminals by the provision of suitable contracting models for each case. There exist suitable contracting methods both for terminals with high and low processing capabilities. - SIPACO middleware integration with available platforms will be also validated at technological level by ensuring interoperability and flexibility. - Each actor, role or participant identified on a business value chain has a correct access to the system so the introduction of SIPACO middleware does not become on a barrier for usability. - The operation of SIPACO system enhance applications performance and do not imply a lack of usability (by interrupting users actions or requiring to much interaction from users). Task 6.3 Validation of Product Embedded Publishing Case (8 PM) - The application scenario will be filled with paid content test samples and contracts with SIPACO meta-data attached. - Several usage scenarios will be tested and shown to stakeholders in the paid content value chain within SAP as well as customers. - Validation of contractual meta model according to application specific contracts - Use the visual contract modelling facility for specifying contracts - Validation of the SIPACO architecture in regard to the embedded application scenario - Validate the contract negotiation facility in the embedded application scenario - Validate the contract monitoring and propagation facility in the embedded application scenario Task 6.4 Validation of Creative Commons Case (2 PM) - Validation of the "phase 1" application by cross-check against the Creative Commons look-up table - Discussion of the "phase 1" application with user groups that are aquired via the SIPACO web log - Validation of "phase 2" application by discussion with EU Internet law experts and legal experts from application partners; Extend this discussion with interested experts with the SIPACO web log but also active contribution and requests to Creative Commons mailing lists and web logs, such as the general Creative Commons mailing list and various mailing lists under Creative Commons Worldwide. Task 6.5 Validation of Multimedia Application Case (7 PM) - Set up of test environments for two user groups. User group A will work with Alinari's traditional online photo system while user group B will work with the SIPACO-enhanced system. - Training of both user groups. User group B will learn how to use the visual contract modelling environment for the description of contractual specifications. - Performance of user trials in both user groups. - Discussion with user groups on the potential use of contract-enhanced content systems. - Evaluation and analysis of the user trials. Task 6.6 Validation of SIPACO infrastructure and components (11 PM) The Visual Contract Modelling Environment will be evaluated through user studies—possibly using methods like interviews, questionnaires, user observation, etc. —with respect to its external, user-relevant software quality in at least the following dimensions: - correctness, reliability and robustness, - usability for different user groups and expertise, including learnability and effectiveness of use in the actual work context, - effective and efficient support for the user tasks concerning contract editing and composition, negotiation and monitoring, - performance of the software tools.

Deliverables - D6.1: User Validation Plan - D6.2: Validation report on applications - D6-3: Validation report on the SIPACO infrastructure

Milestones and expected result MS 05: D6.1: User Validation Plan (M18) MS 06: D6.2: Validation report on applications (M22)

| Workpackage No. | 7 – Revision Cycle |  | Start date or starting event: |  |  |  |  | M19 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 6 | 10 | 8 | 13 | 6 | 4 | 6 |  |

Objectives The revision cycle goes over the process of business analysis, contract modelling and reasoning, application development and validation to an improved SIPACO architecture, application cases and test bed.

Description of work: Task 7.1 Revision - Business and semantic models and languages (33 PM) During this task we will critically revise the compatibility of the initally developped business frameworks and derived business models with the implemented applications. In the same way we will analyse how the semantic contract models, visual contract models and reasoning mechanisms have been embedded and used with the computational services. Deviations will be discussed together with results gained by the validations. This process results in a change request list for the various models, components and applications that will be implemented during the revision. Results will be documented by a final specifications of the architecture, business and semantic models, and languages. Task 7.2 Revision - Application Development (20) The revision of the application development is dissected into two streams. On one side we revise the application development itself for each application case. The focus will be on the integration of SIPACO components within environments provided by application partners. The second stream will implement the change request list (task 7.1.) which results in the final application demonstrators.

Deliverables - D7-1: Final Architecture Specification - D7-2: Final specification - business and semantic models and languages - D7-3: Final application demonstrators - D7-4: Final technology validation report (summary)

Milestones and expected result MS 09: D7-1: Final Architecture Specification (M28) MS 10: D7-3: Final application demonstrators (M30)

| Workpackage No. | 8 – Dissemination and Exploitation |  | Start date or starting event: |  |  |  |  | M01 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant id |  | 1 MCM | 2 SRFG | 3 UPB | 4 ISTC-CNR | 5 Telef. I+D | 6 SAP | 7 ALI |  |
| Person-months per participant: |  | 11 | 11 | 10 | 8 | 7 | 5 | 5 |  |

Objectives - Networking and Knowledge transfer to the FP 6 community in knowledge and content technologies. - Academic and commercial dissemination activities. - Commercial exploitation plans for the product categories resulting from the work. - Technology Watch and Risk Assessment throughout the project - Development of an initial Open Source community around SIPACO's contract reasoning, monitoring and propagation components, visual contract modelling environment, and integration test bed.

Description of work: Overall, this work package ensures that SIPACO stays abreast of developments in its chosen research and technology domain. To achieve this, SIPACO anticipates five specific tasks: - Networking with related research groups in Europe and internationally, - Dissemination in the form of conference and journal articles, and white papers - Development of a technology exploitation plan - Maintaining a technology watch to assess how our impact predictions develop - Take the software and documentation to the open source community This work package will also include the setting up a web site and other typical dissemination facilities for the public and for interested communities. Task 8.1 Networking / Transfer with the FP6 Research Community (13 PM) This task will include participation in workshops and working group meetings of the relevant communities, i.e., knowledge management, rights management, content creation, agent technologies and others. Within these communities we will be networking with researchers, business partners and representatives of the respective directorates of the commission. Additionally, we will foster co-operation with other projects and networks within FP6 by organising one open workshop at the end of the project in order to hand over the project results to the public domain. Throughout the project, we will take part in at least three other workshops as co-organisers or by providing significant research input (full papers). Task 8.2 Dissemination (commercial and academic) (22 PM) This task will be a continuous activity including submission of papers to the relevant workshops, conferences, and journals (e.g. ACM CIKM, the International Semantic Web Conference, PAKM Conference, Knowledge Technologies Conference, etc.). The industrial partners will focus on their customers and partners. Task 8.3 Technology exploitation planning (6 PM) This task will ensure that the industrial partners are able to transform technological and scientific progress into commercial success. Partners will draw up plans how novel products can be designed with the conceptual architecture, models and prototype tools developed in SIPACO. Academic partners will identify areas that need further research and will identify supporting measures that may be needed to bring the technology to fruition. Task 8.4 Risk assessment and technology watch (4 PM) SIPACO will undergo a technology risk assessment exercise at three occasions: In the first six months to ensure we start from the most up-to-date basis, in months 12 and 13 for a review, and during the final period of the project when it becomes particularly important to be aware of technological developments before embarking on commercial exploitation. SIPACO will need to be particularly aware of the moves made by Microsoft and by large content providers, because there is a danger of shrink-wrapped rights management solutions to be built into next generation Operating Systems, which might result in consumers getting unduly constrained. SIPACO should be able to demonstrate openness and legal compliance. Task 8.5 Open Source Solution Package (10 PM) In SIPACO we will follow a Creative Commons strategy for all contents that are publicly available. Accordingly software module that have been developed by academic partners will be protected by Open Source Software licenses. This assures the availability in subsequent research initiatives and by other research groups. We will develop an Open Source strategy for SIPACO that includes the selection of an appropriate license scheme, definition of an organisational structure that will take the responsibility for a sustainable maintenance of the development community after the end of SIPACO, and selection and set-up of an online community platform.

Deliverables - D8-1: SIPACO Web Site and Presentation - D8-2: Technology exploitation plan - D8-3: Report on risk assessment and technology watch - D8-4: SIPACO Final Workshop - D8-5: Open Source Software Solution package

Milestones and expected result M09: D8-4: SIPACO Final Workshop (M28) M11: D8-5: Open Source Software Solution Package (M30)

# Other issues

None

## Ethical and gender issues

Not applicable to SIPACO.

Ethical issues checklist

Table A. Proposers are requested to fill in the following table

| Does your proposed research raise sensitive ethical questions related to: | YES | NO |
| --- | --- | --- |
| Human beings |  | X |
| Human biological samples |  | X |
| Personal data (whether identified by name or not) |  | X |
| Genetic information |  | X |
| Animals |  | X |

If you answer “YES” to any of the above, please include in your proposal section B7.1 the more detailed version of Table A (“Crucial information”) obtained from:

http://europa.eu.int/comm/research/science-society/ethics/rules_en.html

and also incorporate in section B.7.1 and in other appropriate parts of your proposal comments corresponding to the detailed instructions given in sections C-D at the above address

Table B. Proposers are requested to confirm that the proposed research does not involve:

Research activity aimed at human cloning for reproductive purposes,

Research activity intended to modify the genetic heritage of human beings which could make such changes heritable

Research activity intended to create human embryos solely for the purpose of research or for the purpose of stem cell procurement, including by means of somatic cell nuclear transfer.

| Confirmation: the proposed research involves none of the issues listed in Table B | YES | NO |
| --- | --- | --- |
|  |  | X |

Further information on ethics requirements and rules are given at the science and ethics website at http://europa.eu.int/comm/research/science-society/ethics/ethics_en.html

# Other EC-policy related issues

Not applicable to SIPACO.

# ANNEX 1- Curricula Vitae of the Researchers

## =mcminstitute, University St. Gallen, CH

Dr. Wolfgang Maass

Dr.-Ing. Wolfgang Maass studied computer science (minor subjects: physics, electronics) at the University of Aachen (RWTH) from 1985 to 1990. In 1989 he finished his undergraduate studies. From 1990 to 1992 he studied at the University of Saarbrücken. In his master's thesis he developed and fully implemented a constraint-based layout system (CLAY). This system was part of a research project, called knowledge-based presentation of information (WIP) at the German Research Center for Artificial Intelligence (DFKI) at Saarbrücken which was awarded the ITEA'95 Finalist Price for excellence in converting results from information technology research to innovative products for the marketplace.

From 1997 to 1998, he worked for the management consultant company Diebold. From 1998 till 2002 he was CEO of informationobjects AG which is a spin-off company of the =mcminstitute. During this time he was responible project manager for several large e-business projects such as for FIFA (CH) and Liechtenstein Global Trust AG (LI). Since 1998 he is also senior researcher and project leader at the =mcminstitute of the University of St.Gallen. At the =mcm institute, Wolfgang Maass is responsible for the research area "Intelligent Media". His main research activity is the field of trading of digital goods and its impact on media industries.

Dr. Florian Stahl

Florian Stahl is a Research Assistant and Ph.D. student at the University of St. Gallen where he works for the mcm institute for Media and Communications Management. He is a member of the Competence Center Technology Transfer and the NetAcademy Team. He studied economics and politics, at the University of Zürich and the University of Konstanz. During his studies he has been working for Fraunhofer-Institute for Industrial Engineering IAO in Stuttgart and Wüstenrot AG. At the Fraunhofer-Institute he worked at the Competence Center “Service Economy”, managed by Prof. Dr. Dr. Bullinger. Between 1999 and 2001 he was employed by the Institute for Empirical Research in Economics at the University of Zürich where he designed and developed at a Data Warehousing Project in Oracle and STATA.  He also founded the economic research platform “ECOMMUNICS”, an online-community with more than 81.000 economic research publications.

Marc Frederic Schäfer

Marc Frederic Schäfer is a research assistant and doctoral student in the research area of Intellingent Media at the mcm institute. He joined the institute in December 2002. He has a master's degree in economics with a major in Finance from the University of St. Gallen. During his studies he participated at the CEMS program and studied a semester at the HEC - Haute Ecole de Commerce in Paris, France.

During his studies he was member of the international student association AIESEC and organised the FORUM HSG 99, the official recruiting event at the University of St. Gallen in 1999-2000. He has made an apprenticeship in banking at the Landesbank Baden-Württemberg in Stuttgart, Germany from 1996-1998. During his studies he has been working at the =mcminstitutein the Domain of Knowledge Management.

In 2000 he has made an internship at IBM Consulting Group in Zürich, Switzerland and worked on an e-Business Strategy for a big Swiss insurance. He is currently working on issues in knowledge trading with the EU-Project INKASS.

## Salzburg Research Forschungsgesellschaft mbH

At Salzburg Research among others the following persons are prepared to carry out the work as members of the core research team:

| Staff | Experience | Role in SIPACO |
| --- | --- | --- |
| Wernher Behrendt Mag. rer. nat. Graz; MSc Manchester | Project leader: CULTOS Lead Researcher: EP2010 Project leader: METOKIS | Senior Researcher and Project Co-Lead (assisting) to Wolfgang Maass; |
| Rupert Westenthaler DI(FH) Salzburg | Researcher/Developer: CULTOS Research and lead software designer: METOKIS | Researcher and lead software architect |
| Nitin Arora BSc (IIT Delhi) | Researcher, Developer: METOKIS | Researcher, Designer, Developer |
| Martin Herfurt DI(FH) Salzburg | Researcher, Developer | Researcher, Designer, Developer |
| Andreas Gruber MBA (cand.) Linz | Researcher (requirements and validation): CULTOS Assistant coordinator: METOKIS | Researcher for requirements capture and validation |
| Ursula Atzlinger Controller, Salzburg | Administration and financial controlling: CULTOS, METOKIS and several other RTD projects | Administration and financial controlling |

Mag. Wernher Behrendt, MSc (Senior Researcher)

Wernher Behrendt is a Senior Researcher working on multimedia middleware and interoperation issues at Salzburg Research. He holds an MSc in Cognitive Science from Manchester University and has 15 years of experience in near-to-market IT research. From 1989 to 1995 he was a Senior Research Associate in the Informatics Department at Rutherford Appleton Laboratory (UK), working on embedded knowledge based systems in distributed multimedia presentation systems. From 1995 to 1998 he was a Senior Research Associate at Cardiff University (UK), working on interoperation between heterogeneous information systems.

Mr Behrendt held courses for Computer Science and he has worked on projects ranging from software engineering methods and quality assurance to legacy system reengineering using migration methods and distributed systems middleware.

Mr Behrendt has led two IST projects, one strategic study for the EC and has been involved as senior researcher in several other projects. He is leading the knowledge based Information Systems Group at Salzburg Research and has served as expert on several EU panels in the field of knowledge and content technologies.

Rupert Westenthaler

Rupert Westenthaler is working as researcher and software developer in the 
Knowledge based Information Systems Group at Salzburg Research. 
He holds a DI(fh) in Telecommunications Engineering from the University 
of applied science in Salzburg (June 2000) and has three years of 
experience in near- to-market IT research. 
As a member of the technical team of Salzburg Research, he has been 
actively conducting research in the area of middleware systems, semantic 
web and knowledge management. 
Recent projects included CULTOS (European research project) - design and 
development of knowledge based multimedia authoring tools, METOKIS 
(European research project) - design and development of a middleware for 
knowledge sharing and LOVO (national project) – design and development of 
a recommendation engine for an tourism travel agent system. In addition he 
is working on RDF-Gravity, a visualization tool for RDF graphs.

Nitin Arora

Nitin Arora holds a five year integrated Master of Technology degree in Mathematics and Computing, from Indian Institute of Technology Delhi (May 2003) India.

He is currently working as a Researcher and Software Developer/ Designer in the Knowledge Information Systems Group at Salzburg Research. He was previously working in India as an Associate Technology for approximately one year (2004) with Sapient Corporation which is a leading IT Consulting company.

In addition to this he has considerable work experience working as a student intern at EPFL Switzerland and at Indian Institute of Technology Delhi. His final year project was in the area of Computer Networks at IBM India Research, Delhi.

He is currently doing research as part of the European Research project METOKIS doing design and development of a middleware for knowledge sharing.

Martin Herfurt

Martin Herfurt is a researcher at Salzburg Research and lecturer in at the Salzburg University of Applied Sciences and Technologies. He completed his Telecommunications Engineering Degree at the Salzburg University of Applied Sciences and Technologies in 2001. Alongside his study Martin was involved in numerous industry projects, providing him with commercial programming practice.

In 2000 Martin followed up his formal study with a four-month internship at the telecommunications institute of TELCOT institute in San Ramon, California, USA. Martin has been involved in several European and national projects. His project responsibilities range from the co-ordination of a European IST project to software agents development. In February 2004, Martin discovered a major security flaw in several mobile handsets which is commonly referred to as BlueBug, leading to several invitations on further research into security issues of Bluetooth.Martin is also currently working on a PhD in computer science at the University of Salzburg.

## University of Paderborn, DE

Prof. Dr. Gregor Engels

Prof. Engels has the chair on information systems in the Institute of Computer Science since 1997. Before that he had the chair for software engineering at the University of Leiden in the Netherlands. Prof. Engels is doing research in visual languages, modelling concepts, process-oriented concepts, integration approaches and supporting tools for more than 20 years. Already in the 1980s, he was member of the IPSEN (Integrated Project Support Environment) project, where an integrated tool environment for software development was developed. He and his research group have been and still are involved in several European projects. For instance, they worked on object-oriented modelling concepts for process descriptions within the two subsequent European Basic Research Working Groups PROMOTER I and II (Process Modelling Techniques) (7082, 21185). Foundational syntactic and semantic concepts for visual modelling techniques have been developed within the European Basic Research Working Group APPLIGRAPH (Applications of Graph Transformations) (22565). Prof. Dr. Engels participated in the EUD-Net Network of Excellence on End-User Development (IST-2001-37470) where his group focussed on visual languages and supporting tools for end-user development and the interdependencies of end-user development and software engineering. Prof. Engels is currently consortium leader of the European Research Training Network SeGraVis (Syntactic and Semantic Integration of Visual Modelling Techniques) (HPRN-CT-2002-00275), where twelve European partners work on syntactic and semantic concepts as well as on the development of concrete visual modelling techniques. Furthermore, Prof. Engels was involved in several national projects on process analysis and improvement of administrative business processes at German universities.

Current research interests cover topics like web services, process patterns, and object-oriented modelling concepts for dedicated application areas such as embedded systems or multimedia systems. He has published more than 100 scientific research papers. The team of the University of Paderborn on SIPACO will be led by Prof. Engels.

Dipl-Inform. Stefan Sauer

Stefan Sauer is a Research and Teaching Associate in the Institute for Computer Science since 1997. His research is centred upon visual modelling languages and software engineer-ing. He has defined a visual modelling language for multimedia software systems as an ex-tension of the Unified Modeling Language (UML) to support collaborative development of multimedia applications in heterogeneous development teams. In this work, he focussed on the integration of multiple views of system-oriented modelling and user-oriented design. He substantially contributed to the approach of Dynamic Meta Modeling for defining precise se-mantics of visual and diagrammatic modelling languages. He has worked in a joint project with DaimlerChrysler on defining AutomotiveUML, an extension of the UML for embedded software systems in the automotive domain. He participated in the EUD-Net Network of Ex-cellence on End-User Development (IST-2001-37470) where he focussed on visual lan-guages and supporting tools for end-user development and the interdependencies of end-user development and software engineering. He is currently involved in setting the Software Quality Lab (s-lab), a joint research and development laboratory of the University of Pader-born and industrial partners. At s-lab, he will be responsible for projects related to web tech-nologies and web-based systems. Stefan Sauer has published more than 30 research pa-pers and was guest editor of a special issue of the International Journal of Software Engi-neering and Knowledge Engineering.

Dipl-Inform. Marc Lohmann

Marc Lohmann graduated in Computer Science in 2001 at the University of Paderborn. He holds a position as Research and Teaching Associate at the University of Paderborn in the database and information systems group of Prof. Dr. Gregor Engels. His research focuses on processes and methods for the development of interactive Web applications and Web ser-vices with visual modeling languages (UML in particular). On this topic he has published mul-tiple research papers in scientific journals and at international conferences and he arranged different industrial seminars about XML and Web based standards.

## Istituto di Scienze e Tecnologie della Cognizione, Consiglio Nazionale delle Ricerche, I

Dr. Nicola Guarino

Nicola Guarino (1954) is the group leader of Laboratory for Applied Ontology (ISTC-CNR). He graduated in electrical engineering at the University of Padova in 1978. Since 1991, he has been playing a leading role in promoting the study of ontological foundations of knowledge engineering and conceptual modeling. He is general chair of the Formal Ontology in Information Systems (FOIS) conference series, and associate editor of the International Journal of Human-Computer Studies. He was also guest editor of several journal special issues related to formal ontology and information systems.

Dr. Aldo Gangemi

Aldo Gangemi (1962) is Research Scientist at the Institute of Cognitive Sciences and Technologies of the Italian National Research Council (ISTC-CNR), Rome. He is part of the recently formed Laboratory for Applied Ontology. He graduated in Philosophy (Analysis of Scientific Languages) at the University of Rome in 1989. His main research interest is in the fields of ontological engineering and cognitive semantics. He is active in ontological engineering since 1992. He has been involved in several national and international projects on medical knowledge representation, ontological tools for conceptual modelling, legal and agricultural ontology construction and commercial catalogues building. He is author of more than 40 scientific papers (published in international journals and conferences) in the areas of artificial intelligence, medical informatics, linguistics, and philosophy. He gives international lectures and presentations on a regular basis and is consultant and lecturer for several companies on ontological engineering topics (domain ontology building, catalogue maintenance). He is coordinator of an international working group on legal ontologies and guest editor of a special issue of a scientific journal on the same topic.

Dr. Jos Lehmann

Jos Lehmann (1971) is a researcher at the Laboratory for Applied Ontology (ISTC-CNR), in Rome, where he works on various themes in knowledge representation (e.g. (legal) ontology, causation, plans, collectives) as well as on various EU and national projects. In December 1995 he received a Master's Degree by the University of Milan, Faculty of Philosophy, for a thesis on the logical and epistemological aspects of the Frame Problem in Artificial Intelligence. After a couple of years in the private sector (IR department of Levi’s Benelux, Sentient Machine Research), he worked as a junior researcher at the University of Amsterdam, Faculty of Law, Department of Computer Science and Law - Leibniz Center for Law (1998-2003). In March 2003 he received a Ph.D. Degree by the University of Amsterdam for a dissertation on the problem of Causation in Artificial Intelligence & Law.

Dr. Amedeo Cesta

Amedeo Cesta (1957) is a research scientist for the Institute of Cognitive Science and Technology of the Italian National Research Council (ISTC-CNR), where he has founded and currently leads the Planning and Scheduling Team (PST).  He received a master degree ("Laurea") in Electronic Engineering and a Ph.D. ("Dottorato di Ricerca") in Computer Science at the University of Rome "La Sapienza" in 1983 and 1992 respectively.

His work focuses on the integration of planning and scheduling in software architectures, the use of specialized constraint languages, the synthesis of scheduling heuristics, and on the interactive solution of complex planning and scheduling problems.  He is also interested in investigating the gap between theory and practice in planning and scheduling.

His research interests cover also distributed artificial intelligence, multi-agent systems and human-computer interaction.  He has several publications on all these topics and a wide experience on research projects in the area of Artificial Intelligence.

He is currently national coordinator of the project "RoboCare: A Multi-Agent System with Intelligent Fixed and Mobile Robotic Components" supported by MIUR (Italian Ministry for Education, University and Research) and "ARISCOM: A reconfigurable architecture for continuous support to mission planning and management" supported by ASI (Italian Space Agency).  He has led other projects for ESA, ASI and CNR in the past.  He has been member of the Network Executive Council of PLANET II, the "European Network of Excellence in AI Planning" and also co-chair of the PLANET Technical Coordination Unit on Aerospace Applications.

He is guest professor at the University of Rome "La Sapienza" teaching basic courses in Computer Science.  He has held the same position in the period 1994-1996 at the same University and in 1997-1998 at the Third University of Rome.

In the last ten years, Amedeo Cesta had advised almost 30 Master Thesis in Computer Science and has supervised 8 PhD students.

Dr. Angelo Oddi

Angelo Oddi (1964) is a research scientist for the Institute of Cognitive Science and Technology of the Italian National Research Council (ISTC-CNR). He received a master degree in Electronic Engineering and a Ph.D. in Computer Science at the University of Rome "La Sapienza" in 1993 and 1997 respectively. He has been visiting scholar at the Intelligent Coordination and Logistics Laboratory of the Robotics Institute at Carnegie Mellon University in 1995-6.  His work focuses on the application of Artificial Intelligence techniques for scheduling, automated planning and temporal reasoning. Regarding his professional activities, he has published more than 40 papers, both in journals and in proceedings of international conferences in the field. He has a vast experience in the design of intelligent systems for real-world applications. In particular, he has been involved in several projects financed by the Italian and European Space Agencies (ASI/ESA) concerning the development of intelligent mission planning support software.

## Telefónica I+D, E

Mrs. Sara Carro Martínez

She holds a Telecommunications Engineer Degree from University of Valladolid. She collaborated for more than one year on research projects of the University with internships from the University. She worked for Cedetel and for the Regional Cable Operator in several research projects related with e-commerce and the Information Society Technology. She joined Telefónica I+D as a Telecommunications Engineer where she was involved in several projects related to the IP-Network and Messenger Services developed in Spain and deployed in Spain and other countries of South America. She has been involved in many European projects, among them she worked in the EURESCOM project related to the Internet Middleware (for Customized Service Bundling), and in the EURESCOM project related to e-commerce: ICE-Commerce (Framework for Interoperable and Customised E-Commerce Solutions as Project Manager. She has also been involved and managed numerous European projects from different programmes, among them IST (5th and 6th (AMIGO, VIKEF; REWERSE, NM2, eu-DOMAIN, BIOSEC)), eContent (MOBIGUIDING) IAP (POESIA) and eTEN.(Re-Public) She is also currently Associate Professor in University of Valladolid.

Rodrigo González Martínez.

He obtained in 1987 a Technical Telecommunications Engineer Degree from the University of Alcalá de Henares. In 1987 he joined NCR as maintenance systems and support technician. In 1989 he joined Page Ibérica as low level software developer for the CD-30 system, a vocal communication management system for civil aviation. In 1990 he joined Telefónica Investigación y Desarrollo, working on hardware development engineering of Tesys-B packet switching system. In 1994 he joins the Red 2000 project working on systems engineering for enterprises communication solutions over ISDN and X.25. From 1995 he participates in the InfoVía project, IP access network deployed by Telefonica that meant the main impulse for the development of the Information Society in Spain. He has continued his work in IP networks environment, collaborating in several projects such as InfoVía Plus, Redes Privadas and Red IP, in which he coordinates activities of system engineering and testing. In 1999 he was designated responsible of the Pruebas de Sistema de Servicios de Valor Añadido de Red IP (IP Network Value Added Services System Testing) Division. Currently he is in charge of the e-Business Technologies Division, where projects related to Internet technologies are being carried out, especially in the field of European projects about technological innovation

## SAP AG, DE

Dr. Torsten Leidig (Senior Researcher and Program Manager)

Torsten Leidig is the Research Program Manager heading SAP’s Knowledge Management Research Program and works out of the SAP Research Center in Karlsruhe, Germany. He studied Computer Science in Karlsruhe and obtained his doctoral degree in Engineering from the University of Kaiserslautern in 1994. His fields of interest include human computer interaction, software engineering, multi-media, and knowledge and learning technologies. In his role of a senior software engineer he managed a number of successful national and international projects in these areas. He was the Technical Project Manager of the national German Lighthouse Project L³ - Learning as a Utility. Within this project he designed the Learning Ontology of SAP’s Learning Solution and adaptive learning strategies based upon this ontology. Torsten was also participating in a number of European research projects in IST, so at last he acted as the key responsible for SAP within the IDEAS IST project.

Dr. Uwe Riss (Senior Researcher)

Uwe Riss is Senior Researcher in the Research Programme Knowledge Management at SAP Research. Once a mathematician, Dr. Uwe Riss earned a Ph.D. in Theoretical Chemistry from the University of Heidelberg. In 1998 he joint SAP as a developer taking part in Content Management and Enterprise Portal projects. He worked as a Product Manager for the Knowledge Management component of the SAP Enterprise Portal before he joined SAP Research. In addition, he lectured Knowledge Management at the University of Corporate Education in Karlsruhe.

He takes a particular interest in people-focused knowledge management and the possibilities of portal technologies in supporting information flow. Another focus of his work consists in technologies to support knowledge-intensive work. Furthermore, he is interested in the foundation of knowledge management as an interdisciplinary issue between philosophy and computer science.

## Fratelli Alinari Istituto di Edizioni Artistiche SpA, I

Andrea de Polo

Andrea  de Polo is Head of Information Technology Office and Co-ordinator for European Projects and New initiatives at Alinari, the oldest photographic archive in the world.  He is responsible for managing European multimedia and digital projects.  In addition, he collaborates and tests market-leading products and has been selected to become the permanent beta tester for future industry software.

Andrea joined Alinari in 1994 and was responsible for developing its new technology department.   He then became Head of the Photographic Conservation Laboratory and Webmaster before taking on the challenge of Supervisor of the Digital Workflow.

Andrea is a member of many affiliate groups including the Appraiser Association of America, Inc., IEEE, IS&T, PMA, PIEA, I3A, American Institute of Conservation, and Society of Imaging Science and technology.

D. Avision, F. Lau, M. Myers, and P. Nielson, Action Research, Comm of the ACM, 42(1) 94-97,1999.

J. Gordijn and J. Akkermans. “Value-based requirements engineering: Exploring innovative e-Commerce ideas”. Requirements Engineering, 8:114–134, 2003.

L. Thompson, The Mind and Heart of the Negotiator, Prentice-Hall Inc., 1998.

Eugene C. Freuder, Richard J.Wallace, Partial constraint satisfaction, Artificial Intelligence, v.58 n.1-3, p.21-70, Dec. 1992.

http://www.fipa.org/specs/fipa00029/SC00029H.html

van Dongen (ed), Constraint Propagation and Implementation, Proc. 1st Int. WS, 2004; P. Van Hentenryck, V. Saraswat, and Y. Deville. Design, implementation and evaluation of the constraint language cc(fd). Journal of Logic Programming, 37(1–3):139–164, 1998; C. Bessière, E.C. Freuder, and J. Régin. Using constraint metaknowledge to reduce arc consistency computation. Artifcial Intelligence, 107:125-148, 1999.

e.g., J. van Ossenbruggen, J. Geurts, F. Cornelissen, L. Hardman and L. Rutledge: Towards Second and Third Generation Web-Based Multimedia, 10th WWW, Hong Kong, p. 479 - 488 , 2001.

Research group Internet Law.

Workpackage number: WP 1 – WP n.

Number of the contractor leading the work in this workpackage.

The total number of person-months allocated to each workpackage.

Relative start date for the work in the specific workpackages, month 0 marking the start of the project, and all other start dates being relative to this start date.

Relative end date, month 0 marking the start of the project, and all ends dates being relative to this start date.

Deliverable number: Number for the deliverable(s)/result(s) mentioned in the workpackage: D1 - Dn.

Deliverable numbers in order of delivery dates: D1 – Dn

Month in which the deliverables will be available. Month 0 marking the start of the project, and all delivery dates being relative to this start date.

Please indicate the nature of the deliverable using one of the following codes:

R = Report

P = Prototype

D = Demonstrator

O = Other

Please indicate the dissemination level using one of the following codes:

PU = Public

PP = Restricted to other programme participants (including the Commission Services).

RE = Restricted to a group specified by the consortium (including the Commission Services).

CO = Confidential, only for members of the consortium (including the Commission Services).

http://www.fipa.org/specs/fipa00029/SC00029H.html

Research relating to cancer treatment of the gonads can be financed